Modernization of Government Services

in the Republic of Moldova Project

Project ID No. P148537

# Terms of Reference

CONSULTING SERVICES FOR THE DESIGN, DEVELOPMENT, CONFIGURATION AND DEPLOYMENT OF THE

MNOTIFY INFORMATION SYSTEM

## Background

The Government of Moldova is determined to fundamentally change the way public services are provided in Moldova through a variety of interventions for modernization of service delivery, which combat corruption, foster a customer care culture, enhance access, as well as increases efficiency in the Moldovan public administration. Therefore, one of the main objectives of the Administration Reform Strategy 2016-2020 is the modernization of public services.

The Government of Moldova, via e-Governance Agency (EGA) is implementing a World Bank-funded PAR operation, planned for 2018 – 2023 – Modernization of Government Services Project (MGSP) . The e-Governance Agency is responsible for development and implementation of Government e-Transformation Agenda, which intends to ensure country’s sustainable development through efficient use of ICT. EGA manages e-transformation activities at governmental level on behalf of the State Chancellery.

The Government of Moldova, in accordance with the Public Administration Reform (PAR) Strategy for the years 2016-2020 (especially the component "Modernization of Public Services") is undergoing a major transformation exercise (qualitative and quantitative) of administrative services, provided by central public administration authorities through: a) removing outdated public services or merging several services in one; b) increasing access to local public services through various channels; c) reducing the number of documents required for services, and the delivery time; e) ensuring a high level of satisfaction with the quality of government service delivery.

Public service providers are required to send notifications when delivering services such as the Public Services Agency, the State Tax Service, National Social Insurance House, the National Health Insurance Company etc. Traditionally, this is done by mailing paper notifications, letters to the recipients which is not acceptable for electronic services due to long delivery time, higher costs of delivery and low level of reliability considering the inconsistency of recipients’ mail address.

Moreover, these paper-based notification shortcomings do not enable proactive services delivery and are associated with personal data risks due to less control from users on collecting and processing personal contact data.

These problems can be solved through an electronic messaging system designed to ensure online notification using various and flexible channels with less effort from public service providers.

Within the GeT project, along with other e-government infrastructure components (e.g. MPass, MSign, MPay, MConnect, MCloud etc.) a first version of MNotify was developed, with minimal functionality capable of sending email notifications only, given the explicit email address of recipients. At the time of this writing, MNotify is integrated with circa twenty client information systems. The initial version of MNotify is outdated and requires a significant upgrade in terms of technology and functionalities.

The new version of MNotify shall ensure the full compatibility and migration of existing integrations of client information systems. In this context, the Electronic Notification Service (further referred to as MNotify), in the upgraded version, will be a full-fledged solution to provide a reliable, flexible and efficient mechanism for notifying recipients, such as, individuals and legal entities using various notification channels (emails, text messages (SMS), push notifications, instant messaging etc.).

The following entities are interested or will be involved in the development and/or operation of MNotify:

- e-Governance Agency, as owner of MNotify, is responsible for development, implementation and operation of the information solution.

- Notification channel providers, as providers of different channels of notifications, such as emails, text messages (SMS), push notifications, instant messaging etc.

- Public authorities and institutions of all levels, as public service providers and owners of Client Services will integrate with MNotify to send and receive notifications to/from individuals and legal entities regarding various events.

- Recipients, as end users who will receive and send notifications from/to public service providers regarding various events.

## Objective of the Assignment

The Client is looking for an ICT consulting company to develop the MNotify information system with demonstrated experience in the design and development of similar complexity projects with local presence in Moldova to perform key client-facing activities, and to provide on-going maintenance and technical support.

## Scope of work and Development approach

The work will be broken down into 2 stages as listed below:

Stage 1: Development and Deployment of MNotify core functionality;

Stage 2: Development and Deployment of MNotify extended functionality.

Stage 1

The scope of work of this assignment is to design, develop, configure, and deploy the MNotify as a fully-fledged product with all core functionalities in place, according to the specifications iteratively defined by the Client (the indicative set of requirements is listed in Annex 1 and Annex 2) and following the development approach described below.

The development of MNotify will follow agile iterative software development principles. Since there are many interpretations of agile software development and to avoid misunderstandings, this section provides key principles to be used in MNotify development.

Iterative development

In contrast to waterfall software development approach, MNotify shall be developed in iterations named sprints. This means that the implementation of different functionalities will take place in phases with some modules being in production while others still being in development. The priorities of functionalities included in a sprint will be determined by the Client. Sprint duration will be determined by Client together with the Consultant.

Agile development

MNotify development shall follow agile principles by allowing change and flexibility in implementation. Client will maintain the master list of generic requirements for MNotify – product backlog, which consists of ordered functional and non-functional requirements as seen by the Client. Items in product backlog are ordered by the Client by their priorities. Client is free to manage the product backlog by adding new items to it, removing items and reordering them as he/she desires. At the beginning of each sprint, the topmost N items that fit into a sprint are taken, and a sprint backlog is built out of them. Items in sprint backlog are detailed and distributed to developers. Sprint backlog is not changed during the sprint.

Working product in each iteration

Each sprint ends up in a working product which is presented to the Client for acceptance in the last day(s) of sprint. The working product shall meet the agreed criteria – Definition of Done (e.g. it must be fully functional, fully tested, accompanied with relevant unit tests, accompanied with relevant documentation where necessary, complete documented source code supplied etc.). Payments will be made upon successful delivery of working packages (one or more working products). In case the deliverables contain defects, the Consultant shall fix them without impacting the time schedule and at no additional costs. Working products from different sprints can be combined into a release deployed in production at Client’s discretion. Any incidents reported by the Client after the release, shall be solved by the Consultant according to the agreed SLAs.

To ensure that the development team is in position to deliver on time working products, a Client representative – product owner – is permanently available to the team for answering eventual questions, thus not slowing down the implementation pace.

Client involvement

In contrast with commonly used waterfall model for procurement and implementation of information systems for the government, the Client designated person – product owner – will be heavily involved in the development process of MNotify. Mainly product owner will have three core responsibilities:

- Maintenance of product backlog – the owner will maintain the product backlog up to date, so it reflects prioritized list of desired functionalities;

- Answering to questions coming from developers – the owner will be at all time available to development team for answering to their eventual clarification questions, thus avoiding complex and formal communication within the project. This is essential to ensure the team has all the information on time to deliver a working product at the end of the sprint;

- Acceptance of working packages – delivered working packages are presented to the Client at the end of each sprint for acceptance. The Client shall accept the working package or notify the Consultant of any defects within the duration of the following sprint.

Although it is not strictly necessary, the product owner may participate in team stand up meetings listening for progress and eventual blockers for a prompt reaction to them.

Product owner also decides on product releases, as per release plan.

Also, as per the principles of Agile project management methodology, the Client will define the Product Vision Statement and Product Roadmap to track progress and ensure the appropriate product development for MNotify.

Figure 1. The indicative illustration of the Agile Development Cycle/Process

Warranty

The Consultant shall provide three (3) months of warranty for the developed solution. During the warranty period the Consultant shall fix any identified defects.

MNotify development and operations must be in compliance with the legal and regulatory documents listed in Annex 3.

To preserve e-Government investments, the solution shall be developed using the latest versions of the following technology stack:

- Programming language is C#;

- ORM is Entity Framework Core;

- Web framework is ASP.NET MVC Core;

- RDBMS is SQL Server;

- Container engine is Docker;

- Container orchestrator is Kubernetes.

During the development process the Consultant or the Client may propose use of additional components required for the development and proper functionality of the solution in production. Upon the Client’s approval of such components, the costs for these shall be added through amendments to the contract.

Stage 2

Stage 2 is conditional and will be implemented if during the exploitation of the service in production certain additional functionality will be identified and requested by users of MNotify, or adjustments are needed due to eventual changes in the legislation. The implementation of Stage 2 shall be subject to successful implementation of Stage 1, Consultant’s satisfactory performance and budget availability. Prior to the implementation of Stage 2 the Consultant will be requested to develop a detailed proposal and the contract extended for a period of up to 6 months, based on the same fee rates.

The development defined under Stage 2 will follow agile iterative software development principles. For stage 2, the Consultant shall provide two (2) months of warranty for the adjustments of the developed solution. During the warranty period the Consultant shall fix any identified defects.

## Expected Deliverables

The following deliverables will be provided by the Consultant during the current assignment:

- A fully-fledged MNotify Information System with all core functionalities developed and deployed according to the requirements defined by the Client during the assignment. The Consultant will deliver compilable and documented source code (including automation scripts, third-party tools and libraries, licenses, where applicable).

- Technical and End-user documentation developed according to the Client’s documentation requirements defined in the Annex 2.

- Training sessions and training materials developed according to the Client’s training requirements defined in the Annex 2.

## Reporting Requirements

The following reports will be provided during the assignment:

- Sprint Report, including release notes, breakdown and duration of tasks implemented during the sprint, velocity, issues and outstanding problems, proposed actions to be taken;

- Sprint Backlog, including breakdown and estimated duration of tasks proposed to be implemented during the next sprint, resources that the Consultant expects to be provided by the Client and/or actions to be taken by the Client;

- Training reports, submitted after each training session, including:

- Participants list;

- Training session agenda;

- Training materials (presentations, labs etc.);

- Trainees test results;

## Timing

The tasks defined under Stage 1 are estimated to be performed in 12 months – 9 months for development and 3 months of warranty period.

Subject to satisfactory performance, the contract can be extended for a second stage (Stage 2 defined under the Scope of Work section) based on the same fee rates. Stage 2 is estimated to be performed in up to 8 months – 6 months for development and 2 months of warranty period.

## Institutional arrangements

The Client is responsible for all administrative and procedural aspects, contract and financial management, including acceptance and payment of deliverables/reports expected under the Contract, general project management responsibilities and efficient coordination with stakeholders.

A Product Owner will be appointed by the Client, who will coordinate and decide on all issues related to the technical elements of the Contract. The Product Owner will be responsible for the issuance of the administrative notice for the start of the implementation of the contract and other duties having an administrative nature.

The Client will provide the following:

- infrastructure resources for testing and production environments;

- code repository, issue tracking system, CI/CD environment, task management system via the Client’s subscription in Azure DevOps;

The Consultant will cover the costs for Azure DevOps subscription needed for its experts.

The Consultant will ensure that adequate working conditions (work space/office premises for the experts, office equipment, computers, communication facilities, etc.) and services are provided to the Consultant's staff during the lifetime of the project.

The Consultant will be responsible for day-to-day management of the project team and availability of all necessary resources.

The operational base for the project will be in Chisinau.

The communication languages will be Romanian and English.

The Consultant shall work under the supervision of the appointed Product Owner and report to the Chief Digital Officer.

## Qualification Requirements

##### Consultant qualifications requirements

The Consultant shall be a resident of the Republic of Moldova or have a permanent office in Moldova or undertake to set up such office for the duration of the contract and the warranty period. It will furnish documentary evidence (including information about the completed contracts and contact information of clients from whom the references could be taken or whom the Client may, when necessary, visit to familiarize themselves with the systems put into operation by the Consultant) to demonstrate that it meets the following experience requirements:

- Have been in operation for at least five (5) years with main part of its business being the development of Information Technology (IT) Systems, including software and services.

- Has demonstrated experience in conducting at least two (2) contracts of similar complexity in the last three (3) years.

- Has demonstrated experience in software development using agile technology.

Note: For this section the term “similar complexity project” means a software development project of approximately 1200 man/days implemented using agile methodologies.

##### Staff qualifications requirements

The Consultant shall provide a team of the following key experts:

- Key expert 1. Team Leader/Scrum master

- Key expert 2. Software Developer

- Key expert 3. Software Developer

- Key expert 4. Software Developer

- Key expert 5. Software Tester

- Key expert 6. Trainer

For proposed key experts the CVs need to be submitted, demonstrating the minimum qualifications requirements, as detailed below:

- Key expert 1. Team Leader/Scrum master:

The Team Leader is responsible for the day-to-day liaison with the Client; s/he must ensure the internal coordination and guidance of all experts of the project and coordination of the project with external counterparts. The Team Leader must also ensure availability of suitable experts in accordance with the Project Work Plan. The Team Leader shall oversee that all reporting obligations are fulfilled in a timely manner to a high-quality standard. The team leader shall also have:

  - University degree in Computer Science or another relevant domain

  - At least 3 years of experience in software using required technology stack

  - Experience with unit testing, continuous integration, DevOps

  - Experience working as a team in software development using agile approach with other key experts is an asset

  - Certification in the required technology stack is an asset,

  - At least 7 years of experience in software development

  - At least 5 years proven tracked experience in team/project management using agile development approach, with at least 2 projects implemented in the last 3 years

  - Experience in system analysis

  - Ability to communicate in Romanian and English

  - At least three 3 successfully delivered projects of similar complexity.

- Key Expert 2. Software Developer:

  - University degree in Computer Science or another relevant domain

  - At least 5 years’ experience in software development

  - At least 3 years’ experience in software using required technology stack,

  - At least 2 projects implemented in the last 3 years using agile approach

  - Experience with unit testing, continuous integration, DevOps

  - Experience working as a team in software development using agile approach with other key experts is an asset

  - Certification in the required technology stack is an asset,

  - Proven experience in web UI design and development using responsive frameworks, progressive web apps

  - Experience in system analysis

  - Ability to communicate in Romanian and/or English

- Key Expert 3. Software Developer:

  - University degree in Computer Science or another relevant domain

  - At least 5 years’ experience in software development

  - At least 3 years’ experience in software using required technology stack,

  - At least 2 projects implemented in the last 3 years using agile approach

  - Experience with unit testing, continuous integration, DevOps

  - Experience working as a team in software development using agile approach with other key experts is an asset

  - Certification in the required technology stack is an asset,

  - At least 5 years’ experience in database design, development and optimization,

  - At least 3 years’ experience with Entity Framework

  - Experience in system analysis

  - Ability to communicate in Romanian and/or English

- Key Expert 4. Software Developer:

  - University degree in Computer Science or another relevant domain

  - At least 5 years’ experience in software development

  - At least 3 years’ experience in software using required technology stack,

  - At least 2 projects implemented in the last 3 years using agile approach

  - Experience with unit testing, continuous integration, DevOps

  - Experience working as a team in software development using agile approach with other key experts is an asset

  - Certification in the required technology stack is an asset,

  - At least 5 years’ experience in systems’ integration, API design and development

  - Experience in system analysis

  - Ability to communicate in Romanian and/or English

- Key Expert 5. Software Tester:

  - University degree in Computer Science or another relevant domain

  - At least 3 years’ experience in software testing in projects of similar complexity

  - Experience in software testing analysis and design

  - Experience in performance (load and stress) testing and security testing

  - Experience in automated testing

  - Ability to communicate in Romanian and/or English

  - Experience working as a team in software development using agile approach with other key experts is an asset

  - Certification in the required technology stack is an asset.

- Key Expert 6. Trainer:

  - University degree in Computer Science or another relevant domain

  - Experiences in conducting training sessions for end-users and IT specialists in at least 2 similar projects

  - Experience in writing technical and end-user documentation

  - Experience in on-line training development using Moodle e-learning system

  - Ability to communicate in Romanian

  - Knowledge of English would be an asset

Note: For this section the term “similar complexity project” means a software development project of approximately 1200 man/days implemented using agile methodologies.

## Annexes

## Annex 1. Business requirements

##### 1.2 Actors

The relationships between MNotify actors depict cases when an actor can act in different capacities.

Client Service

An information system integrated with MNotify for sending or receiving notifications to or from Recipient.

MNotify Administrator

An user of MNotify performing technical administration tasks.

Notification Channel

A notification delivery service, such as emails, text messages (SMS), web push notifications, instant messages etc.

Recipient

The final identity receiving notifications from MNotify, explicitly specified by the Sender or identified by Identity Resolver as a result of its relationships with other identities.

Sender

An identity sending notifications to another identity through MNotify.

Identity

An abstract actor representing an entity (client service, individual, organization, group of people, document, invoice, vehicle, house, etc.). An identity is specified using its type and unique identifier.

Identity Resolver

A service that resolves identities based on their relationships in a given context. The implementation of the service is out of scope of this assignment.

##### 1.2	Main information object and workflow

Notification is the main information object of MNotify, representing a message initiated by the Sender and delivered to one or more recipients.

The main workflow of MNotify is as follows:

- A Sender initiates sending a notification, as a result of a business event, by calling MNotify API. The notification request contains information about the recipient identities, message template, its identifier or explicit message content, input data for the template and any other contextual information.

- MNotify validates the notification request, registers it and returns a notification request receipt to the Sender.

- MNotify determines the final recipients of the notification using Identity Resolver.

- Once the identity of recipients of a notification is established, MNotify reads their notification preferences from MPass (such as contact details, preferred language, channel, notification schedule etc.).

- MNotify renders the message for each channel based on notification request and recipients’ preferences. When sending a notification and the preferred channel fails, MNotify will be able to identify the next priority notification channel.

- MNotify sends the rendered message using notification channel API. MNotify will allow automated sending of rendered message at preferred schedule of the Recipient (synchronization with preferred schedule).

- Depending on its capabilities, the notification channel will provide delivery confirmations to MNotify.

- Sender can check the status of notification request. The status of notification includes recipient identities, their preferred notification channels and delivery status.

- Optionally, if Sender has specified a callback address, MNotify will call back with delivery status.

- The Sender can cancel a notification request by specifying its ID. The cancelation might not be possible if the notification channel does not support it or the notification was already delivered.

- Optionally, the Recipient can reply to received notifications if Sender allows it and specifies an address for reply.

The following diagram highlights the processes and functions that MNotify either supports or triggers in external components.

##### 1.3	Use cases

###### 1.3.1 Sender Use Cases

This section contains Sender use cases.

UC01: Send notification request

The Sender can send notifications to recipients by submitting a notification request to MNotify.

The notification request contains at least information about the recipient identities, message template, its identifier or explicit message content, input data for the template and any other contextual information.

MNotify validates the notification request, including the identity of Sender, stores it for later processing and returns a notification request receipt which contains notification request ID.

Each stored notification request is processed including at least:

  - Resolution of identities – recipient identities and context information from notification request are passed to Identity Resolver in order to resolve identities of final recipients. For example, if the original identity is of type organization (IDNO:1010600034203) and the context specifies an attribute such as “executive management”, then Identity Resolver will return the identity of the CEO of this organization (IDNP:2001234567890);

  - Read recipient preferences – for each resolved identity, MNotify will read notification preferences from his/her MPass profile, including contact details, preferred language, channel and its priority, notification schedule etc.;

  - Render notification – based on notification request template, input data and recipient’s preferences, MNotify renders the notification for each channel;

  - Send notification – rendered notification is sent to the Notification Channel via its specific API for delivery to recipient;

  - Send notification delivery status – depending on Sender configurations, MNotify may call back the Sender to inform it about the notification delivery status.

UC02: Get notification status

At any point in time, the Sender can request notification status for its previously sent notification requests by specifying its ID. MNotify will respond with notification delivery status for each recipient. The following notification delivery status may apply:

  - Pending – notification request was enqueued for sending;

  - Resolving – final recipients are resolved (identified and preferences read);

  - Sending – the final notification is ready to be send to the resolved recipient and identified Notification Channel;

  - Sent – the notification was sent to the Notification Channel;

  - Delivered – Notification Channel acknowledged notification delivery;

  - Read – Notification Channel confirmed the reading of notification by the Recipient;

  - Cancelling – notification request is in process of cancelling;

  - Cancelled – notification request was successfully canceled;

  - Failed – notification request failed, and failure code is included in the notification status response.

UC03: Cancel notification request

The Sender can cancel a notification request by specifying its ID and optionally recipient identifiers. MNotify attempts to recall all possible notifications as requested and responds with notification delivery status for each recipient, including cancelation information.

UC04: View reports

The Sender can view and download MNotify statistics related to his/her usage.

UC05: Manage message templates

The Sender can manage notification templates for each channel and language in a WYSIWYG editor built-in in MNotify. Created templates can be used when sending notifications by referencing them.

UC06: Manage services (out-of-scope)

The Sender can manage its services (to be integrated with MNotify) in MPass. MPass services registration includes service name, service owner, digital certificates etc.

###### 1.3.2 Recipient Use Cases

This section contains Recipient use cases.

UC07: Receive notification

Recipient can receive notification from MNotify through preferred channels. Depending on the channel the Recipient may confirm the reception of notification.

UC08: Reply to notification

Recipient can reply to received notification through the same channel depending on channel capabilities. MNotify routes the reply to the original Sender.

UC09: Set notification preferences

Recipient can set notification preferences in his/her profile in MPass such as contact details, preferred language, channel, notification schedule etc. In the context of preferred channel, the Recipient will also set the range of priority channels if the first choice of preferred channel fails to deliver the notification.

###### 1.3.3 MNotify administrator Use Cases

This section contains MNotify administrator Use Cases.

UC10: Manage Client Service (out of scope)

MNotify administrator can manage Client Services in MPass including Client Service settings related to MNotify.

UC11: Manage Notification Channel

MNotify administrator can manage Notification Channels configurations. Notification Channels may include but not limited to: Mobile Operators or Gateways (e.g. Twilio or Plivo) for text (SMS) notifications, SMTP for email notification, MCabinet for push notification in its mailbox, instant messaging (e.g. Facebook, Skype, Viber, Twitter).

UC12: View reports

MNotify administrator can view and download MNotify statistics and billing reports.

###### 1.3.4 Notification Channel Use Cases

This section contains Notification Channel Use Cases.

UC13: Push notification delivery status to MNotify

Notification Channel can push notification delivery status to MNotify through API. Notification delivery status is described in UC02 and corresponds to each channel capabilities.

UC14: View reports

Notification Channel provider can view and download MNotify statistics related to its delivered service.

###### 1.3.5 General business requirements

BR01: User authentication

MNotify users will be authenticated and authorized through MPass.

BR02: Client Service authentication

MNotify Client Services will be managed in MPass and their profiles will be retrieved by MNotify when needed.

BR03: Log business events

MNotify shall log details about all important business events (e.g. sending notifications, canceling notifications, reading receipts etc.) in MLog.

BR04: Notification channel implementation

The Consultant shall implement integration with at least three Notification Channels (SMTP for emails, Mobile Operators or Gateways for text (SMS) notifications, one instant messaging channel e.g. Skype, Viber or What’s up) as part of this assignment.

BR05: Client Service integration

The Consultant shall implement integration with at least two Client Services as part of this assignment.

## Annex 2. Technical requirements

##### Documentation requirements

| User Documentation | The Consultant will prepare and deliver the following documentation for end-users: - Interactive guidance included in user interface of MNotify adjusted to user role (Sender, MNotify administrator etc.) - Downloadable user manuals in PDF format for Sender, MNotify administrator etc. All end-user documentation will be provided in English and Romanian. |
| --- | --- |
| How-To video tutorials | The Consultant will prepare How-To video tutorials for main functions (e.g. template management, notification channel configuration etc.). |
| Technical documentation | The Consultant will prepare and deliver the following technical documentation: - System architecture documentation (including description of models in UML language, which will include a sufficient level of details of the system architecture) - Test strategy - Compilable and documented source code for applications, components and unit tests developed within the project - System installation and configuration manual (including code compilation, container image build scripts, system installation, hardware and software requirements, platform description and configuration, backup and disaster recovery procedures) All technical documentation will be provided in English. |
| API documentation | The Consultant will prepare and deliver: - API integration guide - Integration samples in .NET, Java, PHP, Python - Human and machine-readable description in a standard description language (e.g. WSDL or Swagger). |

##### Training requirements

| Training sessions | The Consultant will provide on-line training sessions using developed e-learning modules for the following target groups: - MNotify Administrators from eGA and STISC. - Senders. |
| --- | --- |
| Training materials | Training documentation – curricula, training courses (manuals, video tutorials, quizzes, etc.) for administrators, services providers and end-users (individuals and businesses) developed in e-learning platform based on Moodle. All training content/materials will be provided in Romanian. |

##### Rights requirements

| Perpetual software license | The Consultant grants to the Client the rights to run and use entire solution with all included software components with no constraints on time, location and offered functionality. |
| --- | --- |
| Redistribution rights | The Consultant shall grant to the Client the right to re-distribute the solution. While the Client does not intend to re-distribute at a massive scale it still envisions the need to transfer the software solution to another state agency due for example to potential reorganization. Also, the Client might get the opportunity to re-deploy the entire e-Government platform elsewhere. |
| Full data rights | The Client keeps full rights on data created by the means of this solution. |
| Open data format | The solution preserves the data in an open format or includes mechanisms to extract data from the system in an open format thus enabling the capability to transfer/migrate the data into another system. |

##### Architecture requirements

| Open standards | The solution architecture shall be based on relevant open standards. The solution architecture shall not use proprietary standards. |
| --- | --- |
| Service Oriented Architecture | The solution shall be based on a Service Oriented Architecture. |
| Hosting environment | The solution shall not include any hardware components and will be deployed on governmental cloud environment (MCloud). |
| Running environment | System shall run on Docker container engine and shall not depend on specific host OS instance. Building container images shall be automated. (refer to the following link for details: https://docs.docker.com/develop) Running in a container-based environment, the application must be elastic, including when adding/removing application container instances (above minimum required instances for HA), changing of configurations and system parameters has no impact on any work in progress, such as any active sessions, requests, etc. |
| Multiple sites | The solution architecture shall ensure high availability including during new versions deployment and the possibility to run simultaneously on multiple sites |
| Browser compatibility requirements | The system shall be compatible with latest two major versions (to be considered at the time of system acceptance) of following web browsers: Chrome, Safari, FireFox and Edge. |
| API for integration with governmental platform services and third-party systems | MNotify shall implement API to be consumed by governmental platform services (e.g. MAccess) and by third party systems. The full list of logically applicable APIs and their format will be detailed during analysis and design stages. |
| Detailed data model | System's detailed data model shall be described fully in a machine-readable data scheme for example using a DDL language for relational databases. The Consultant shall coordinate the detailed data model schema format with the Purchaser in advance. |

##### System Integration requirements

| Governmental platform services integration | MLog shall be used to journal business critical events. The events that are business critical will be defined at analysis and design stages and must be configurable. |
| --- | --- |
| Third party systems integration | MNotify will be integrated with Identity Resolver. The integration will be implemented through MConnect. |
| Open data integration | MNotify shall publish agreed sets of data to Open Data portal located at date.gov.md using its API. |

##### System Performance requirements

| Asynchronous processing | System shall use asynchronous processing whenever possible to perform any input-output. |
| --- | --- |
| Concurrent users | The system standard load and performance shall be guaranteed for 100 concurrent human users. |
| Concurrent system requests | The system shall be designed to respond (via API requests) to at least 1000 concurrent external system requests. |
| Response time | Response time for system functions shall be under 3 (three) second. The Consultant shall list the exceptions, if any, and discuss/agree them with the Client at analysis and design stages. |
| Daily transactions | The system shall be designed to process at least 2000000 transactions per day. |
| Key performance Indicators | The system shall meter and expose its key performance indicators. The Consultant shall propose the list of indicators and discuss/agree them with the Client. |

##### User Interface requirements

| Multilanguage User Interface | The system shall support multilanguage user interface. This support includes data type specific formats (such as date, time, time spans, currencies, etc.). The system will be delivered with at least Romanian and English interfaces. The default language shall be the Romanian. |
| --- | --- |
| User Interface accessibility | User interface shall conform at least to Level A of Web Content Accessibility Guidelines 2.0. https://www.w3.org/TR/WCAG20/ |
| Responsive/Adaptive design | The system user interface shall automatically adapt to various display resolutions. Minimal display width is 480px. The system’s UI shall be implemented using progressive web application (PWA) technologies and shall be functional on mobile devices. |
| Contextual help | User Interface elements shall include Tips and Hints for user interface elements. |
| Client support | All pages shall include client support contacts. |
| Bookmarks | All major MNotify pages shall be bookmarkable and the User shall be able to access bookmarked pages later. The bookmarkable pages will be defined at analyzing stage. |
| Friendly URLs | MNotify shall use friendly URLs for accessing its pages. |

##### System maintenance requirements

| System logs | The system shall log its various actions and events in a structured manner. Logging shall be configurable and based on extensible logging framework (such as log4net, nlog, etc.). Logging framework shall minimally support JSON format and the following targets: console, rolling files, UDP and HTTP POST. |
| --- | --- |
| Log levels and event log records | The system shall differentiate events and actions it logs into at least following levels: Critical, Error, Warning, Info, Debug Critical and Error level events shall be logged only for non-recoverable error that require human intervention. Event log records will include at least: - the type of the event - timestamp when the event took place - event level - system component that produced the event - user/user agent, IP that triggered the event - information object identifier affected - textual details about the produced event |
| Graceful shutdown | The system shall implement graceful shutdown, i.e. shutting down an application container instance at any time shall not impact any work in progress, such as any active sessions, requests, event logs, etc. |
| Source code | The Consultant shall supply all the source code for system components that are not available as COTS from third parties. The source code shall use package managers for dependencies to 3rd party libraries. All prerequisite software must be part of container image definition and based on public container repository. |
| System deployment | The Consultant shall supply the deployment procedure and supporting tools for this. Deployment procedure shall cover all the prerequisites before proceeding to system installation. The deployment shall be automated and include database structure initialization and seeding. |
| System upgrades | System upgrades shall be automated, including database upgrade/downgrade scripts or code. To enable rolling upgrades in production environment, the recommended practice is to perform database breaking changes in incremental changes. |

##### Security requirements

| Secure architecture | The system shall be secure by design and comply with the relevant requirements specified in GD 201 from 28.03.2017 (http://lex.justice.md/md/369772/). The Consultant shall supply documentation describing this design and supporting evidences that such a design is secure. Note that the Consultant will coordinate with the Client the format of the documentation, supporting evidence and list of requirements to comply with. |
| --- | --- |
| Least privilege principle enforcement | The system's components shall rely on the least privilege principle and run under such a limited privilege account under the OS rights model. The documentation shall highlight each of the system's components required privilege level and considerations that force use of that level or access. |
| Secrets and addresses | Secrets (passwords, private keys and certificates, connection strings) and addresses of external services shall be clearly delineated in configuration documentation and easily modifiable via automated scripts. |
| Secure communication channels | All system's communication with external systems or users takes place over encrypted communication channels. |
| No Username/Password authentication | The system shall rely on authentication via MPass. Other forms of user authentication shall not be used. |
| Minimize personal information storage | The system shall minimize the amount of personally identifiable information stored. For example, there is no need to store a user's First and Second names since this will be provided after authentication by MPass. The system shall comply with the relevant requirements related to personal data processing. Note that the Consultant shall coordinate with the Client the list of requirements to comply with. |
| Secure against OWASP Top 10 vulnerabilities | The system shall include security controls for all its components for at least OWASP Top 10 vulnerabilities. Refer https://www.owasp.org/index.php/Category:OWASP_Top_Ten_Project |
| Health-check API | The system shall expose readiness and health-check API via a HTTP GET requests. The health-check shall check the health of as many system components as possible. In case of health check error, a human-readable error message shall be returned. |
| Users’ roles management | The users and their roles will be managed in MPass. The system shall retrieve the users’ roles from MPass. |
| Session expiration | The system shall include a session expiration mechanism when after a specific period of inactivity, the user is required to authenticate again. The period of inactivity shall be configurable and by default it is 15 minutes. |
| Authorized access to personal content | Users are granted access to content designated as belonging to them. Content belongs to a user if it has been assigned/addressed to their personal IDNP. |
| Input validation | All input data shall be validated on client and server side. |
| User content | User content can be captured in text format only. The system shall forbid entry of special characters used for formatting and markup of special Web content. Otherwise all UNICODE characters shall be possible to enter/view by system's components. |
| Unauthorized access attempts | Unauthorized access attempts When the system registers unauthorized access attempts it shall: - log such attempts with at least ERROR level - provide users with a warning message that access is not authorized and that abuse will be investigated |
| Data integrity | The Consultant will ensure data integrity by providing appropriate solution for prevention of unauthorized internal activities (for ex. deletion or alteration of notifications directly from database). |

##### Support and Warranty requirements

| Support | During the warranty period the Consultant shall provide necessary technical assistance to the Client; |
| --- | --- |
| Warranty | During the warranty period the Consultant shall: - fix all defects reported by the Client; - solve all incidents reported by the Client according to the agreed SLAs; Note: The response and resolution time shall not exceed 60 minutes for non-critical errors and 15 minutes in case of critical errors. The incidents shall be solved within 2 working days for non-critical errors and within 4 working hours for critical errors starting from escalation time. Hourly progress report will be provided for critical errors. |

## Annex 3. Relevant legal acts and regulations

- Law nr.91/2014 on electronic signature and electronic document - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=353612.

- Law nr.71/2007 on registries - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=325732.

- Law nr.1069/2000 on informatics - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=312902.

- Law nr.467/2003 on informatics and state informational resources - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=313189.

- Law nr.982/2000 on access to information - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=311759.

- Law nr.133/2011 on personal data protection - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=340495.

- Law nr.142/2018 on data exchange and interoperability - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=376762.

- Government Decision nr.710/2011 on approving strategic Programme of technological modernization of government (e-Transformation) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=340301;

- Government Decision nr.1140/2017 on approving the Regulation
of the activity of the certification service providers in the field
application of the electronic signature - http://lex.justice.md/md/373494/.

- Government Decision nr.1141/2017 on approving the Regulation on modality of application of the electronic signature on electronic documents by functionaries of legal persons governed by public law in the electronic document circulation - http://lex.justice.md/md/373495/.

- Government Decision nr.128/2014 on Government single technological platform (MCloud) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=351760.

- Government Decision nr.1090/2013 on the governmental electronic service of authentication and access control (MPass) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=351035.

- Government Decision nr.405/2014 on the governmental electronic integrated service for digital signature (MSign) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=353239.

- Government Decision nr.708/2014 on the governmental electronic journaling service (MLog) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=354589.

- Government Decision nr.916/2007 on the concept of a Government Portal - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=324962.

- Government Decision nr.330/28.05.2012 on development and administration of a single Service providers portal - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=343406.

- Government Decision nr.701/2014 approving the Methodology of government open data publication - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=354534.

Modernization of Government Services in the Republic of Moldova http://projects.worldbank.org/P148537?lang=en

Governance e-Transformation (GeT) project, implemented by the Government of Moldova with financial support form the World Bank between 2010-2016, laying out the core e-government infrastructure components.