Modernization of Government Services

in the Republic of Moldova

Project ID No. P148537

# Terms of Reference

CONSULTING SERVICES FOR THE DESIGN, DEVELOPMENT, CONFIGURATION AND DEPLOYMENT OF THE NEW VERSION OF THE PUBLIC SERVICE PORTAL

## Background

The Government of Moldova is determined to fundamentally change the way public services are provided in Moldova through a variety of interventions for modernization of service delivery, which combat corruption, foster a customer care culture, enhance access, as well as increases efficiency in the Moldovan public administration. Therefore, one of the main objectives of the Administration Reform Strategy 2016-2020 is the modernization of public services.

The Government of Moldova, via e-Governance Agency (EGA) as implementing agency is carrying out a World Bank-funded PAR operation, planned for 2017 - 2023- Modernization of Government Services Project – (MGSP) . E-Government Agency (EGA) is a public institution under the State Chancellery, which manages the e Transformation Agenda of the Moldovan Government. One of the key activity areas of EGA is development of electronic services for the citizens and businesses. To simplify access to public services, including electronic services provided by state agencies, in 2012, EGA developed and launched the Public Services Portal (servicii.gov.md), where visitors can find description of public services, list of required documents, opening times, costs and durations of issue, contact data and sample application forms.

The portal has a multi-dimensional structure and allows searching the services by a number of criteria: service category (documentation, education, healthcare, finance, taxes etc.), service provider (ministries, agencies, and state enterprises), delivery channel, tags etc.

The portal is designed to serve as a one-stop shop for accessing electronic public services and provide brief, accurate, and accessible information to visitors about public services. The portal was not intended to substitute the webpages of authorities but rather to serve as a one-stop-shop portal for accessing information about public services and apply for services, where possible.

The Public Services Portal has been in operation since 2012. Since then, several legal and technology changes took place, as well as feature requests from users were received, adapting to which would require more than minor adjustments to existing platform but rather a new approach towards Portals’ architecture and user experience. The new Public Services Portal will bring about several benefits to both users and service providers, such as:

- improved ergonomics, including for use with mobile devices;

- more powerful content administration tools for service providers;

- updated services passports

- life and business events

- improved information searching tools

- chat bots

## Objective of the Assignment

The Client is looking for an ICT consulting company to develop the PSP information system with demonstrated experience in the design and implementation of similar complexity projects to perform key client-facing activities, and to provide on-going maintenance and technical support.

## Scope of work and Development approach

The scope of work of this assignment is to design, develop, configure, and deploy the information system as a fully functional product with all functionalities in place, according to the specifications iteratively defined by the Client (the indicative set of requirements is listed in Annex 1 and Annex 2) and following the development approach described below.

The development of the solution will follow agile iterative software development principles. Since there are many interpretations of agile software development and in order to avoid misunderstandings, this section provides key technology principles to be used in development of the solution.

Iterative development

In contrast to waterfall software development approach, the solution shall be developed in iterations named sprints. This means that the implementation of different functionalities will take place in phases with some modules being in production while others still being in development. The priorities of functionalities included in a sprint will be determined by the Client. Sprint duration will be determined by Client together with the Consultant.

Agile development

The development shall follow agile principles by allowing change and flexibility in implementation. Client will maintain the master list of generic requirements for the solution product backlog, which consists of ordered business and technical requirements as seen by the Client. Items in product backlog are ordered by the Client by their priorities. Client is free to manage the product backlog by adding new items to it, removing items and reordering them as he/she desires. At the beginning of each sprint, the topmost N items that fit into a sprint are taken, and a sprint backlog is built out of them. Items in sprint backlog are further detailed and distributed to developers. Sprint backlog is not changed during the sprint.

Working product in each iteration

Each sprint ends up in a working product which is presented to the Client for acceptance in the last day(s) of sprint. The working product shall meet the agreed criteria – Definition of Done (e.g. it must be fully functional, fully tested, accompanied with relevant unit tests, accompanied with relevant documentation where necessary, complete commented source code supplied etc.). Payments will be made upon successful delivery of working packages (one or more working products). In case the deliverables contain defects for reasons not imputable to the Client, the Consultant shall fix them without impacting the time schedule and at no additional costs, including posible visits to Client site. Working products from different sprints can be combined into a release deployed in production at Client’s discretion. Any incidents reported by the Client after the release, shall be solved by the Consultant according to Service Level Agreements (SLAs) as defined in Annex 2, p.10 Support and Warranty requirements.

To ensure that the development team is in position to deliver on time working products, a Client representative – typically named the Product Owner in agile methodologies – is permanently available to the team for answering eventual questions, thus not slowing down the implementation pace.

Client involvement

In contrast with commonly used waterfall model for procurement and implementation of information systems for the government, the Client designated person – Product Owner – will be heavily involved in the development process. The Product Owner will have three core responsibilities:

- Maintenance of product backlog – the Product Owner will maintain the product backlog up to date, so it reflects prioritized list of desired functionalities;

- Answering to questions coming from developers – the Product Owner will be at all time available to development team for answering to their eventual clarification questions, thus avoiding complex and formal communication within the project. This is essential to ensure the team has all the information on time to deliver a working product at the end of the sprint;

- Acceptance of working packages – delivered working packages are presented to the Client at the end of each sprint for acceptance. The Client shall accept the working package or notify the Consultant of any defects within the duration of the following sprint.

Although it is not strictly necessary, the Product Owner may participate in team stand up meetings listening for progress and eventual blockers for a prompt reaction to them.

Product Owner also decides on product releases, as per release plan.

Also, as per the principles of Agile project management methodology, the Client will define the Product Vision Statement and Product Roadmap in order to track progress and ensure the appropriate product development.

Figure 1. The indicative illustration of the Agile Development Cycle/Process

Warranty

The Consultant shall provide 3 months of warranty for the developed solution. The warranty period stats after final release. During the warranty period the Consultant shall fix any identified defects.

The development and operations must be in compliance with the legal and regulatory documents listed in Annex 3.

Required technology stack

To preserve e-Government investments, the solution shall be developed using the latest versions of the following technology stack:

- Programming language is C#.

- ORM is Entity Framework Core.

- Web framework is ASP.NET MVC Core.

- RDBMS is SQL Server.

- Container engine is Docker.

- Container orchestrator is Kubernetes.

- Caching server and session store is SQL Server or Redis.

During the development process the Consultant or the Client may propose use of additional components required for the development and proper functionality of the solution in production. Upon the Client’s approval of such components, the costs for these shall be added through amendments to the contract.

## Expected Deliverables

The following deliverables will be provided by the Consultant during the current assignment:

- A fully functional information system with all functionalities developed and deployed according to the requirements defined by the Client during the assignment. The Consultant will deliver compilable and documented source code (including third-party tools and libraries, licenses, where applicable and automation scripts).

- Technical and End-user documentation developed according to the Client’s documentation requirements defined in the Annex 2.

- Training sessions and training materials developed according to the Client’s training requirements defined in the Annex 2.

## Reporting Requirements

The following reports will be provided during the assignment:

- Sprint Report, including release notes, breakdown and duration of tasks implemented during the sprint, velocity, issues and outstanding problems, proposed actions to be taken;

- Next Sprint Backlog, including breakdown and estimated duration of tasks proposed to be implemented during the next sprint, resources that the Consultant expects to be provided by the Client and/or actions to be taken by the Client;

- Training reports, submitted after each training session, including:

- Participants list;

- Training session agenda;

- Training materials (presentations, labs etc.);

- Trainees test results;

## Timing

The tasks under the current contract are estimated to be performed in 12 months – 9 months for development and 3 months of warranty period.

If new functionalities will be identified by the Client based on users’ feedback, the contract can be extended based on the same fee rates.

## Institutional arrangements

The Client is responsible for all administrative and procedural aspects, contract and financial management, including acceptance and payment of deliverables/reports expected under the Contract, general project responsibilities and efficient coordination with stakeholders.

A Product Owner will be appointed by the Client, who will coordinate and decide on all issues related to the technical elements of the Contract. The Product Owner will issue the administrative notice on the start date of the implementation of the contract and other duties.

The Client will provide the following:

- infrastructure resources for testing and production environments;

- code repository, issue tracking system, CI/CD environment, task management system via the Client’s subscription in Azure DevOps. The Consultant shall not include Azure DevOps subscription in its financial proposal.

- Training facilities.

The Consultant will ensure that adequate working conditions (work space/office premises for the experts, office equipment, computers, communication facilities, etc.) and services are provided to the Consultant's staff during the lifetime of the project.

The Consultant will be responsible for day-to-day management of the project team and availability of all necessary resources.

The Consultant will organize the Kick-off meeting and initial Backlog discussion at its premises. All Consultant’s Key Experts, as specified in the section defining the Qualification Requirements, shall participate in the Kick-off meeting and initial Backlog discussion. The costs associated with the Client’s presence at the Kick-off meeting will be covered by the Client and shall not be included in the Consultant’s financial proposal.

The Consultant will ensure visits to the Client site to provide training to end users.

In case the deliverables contain defects and/or there are delays for reasons not imputable to the Client that may impact project outcome, the Consultant may be requested to visits to Client’s site in order to solve the project issues.

The communication language will be Romanian or English.

The Consultant shall work under the supervision of the appointed Product Owner and report to the Client’s Chief Digital Officer.

## Qualification Requirements

Consultant qualifications requirements

The Consultant shall furnish documentary evidence (including information about the completed contracts and contact information of clients from whom the references could be taken or whom the Client may, when necessary, visit to familiarize themselves with the systems put into operation by the Consultant) to demonstrate that it meets the following experience requirements:

- Have been in operation for at least 5 years with main part of its business being the development of information systems.

- Experience in conducting projects of similar size and complexity developing web applications using .NET technologies, proven by at least 2 contracts with the development phase finalized in the last 3 years. For ongoing projects, copies of acceptance documents of the entire software solution shall be provided.

- Experience in software development using agile software development principles (as described in the scope of work and development approach section of the ToR) would be an asset. This shall be demonstrated by presenting the project methodology describing the role of the client.

- Demonstrated experience using required technology stack would be an asset.

##### Staff qualifications requirements

The Consultant shall provide a team of the following key experts:

- Key expert 1. Team Leader/Scrum master

- Key expert 2. Web Developer

- Key expert 3. Database Developer

- Key expert 4. Integration Specialist/Software Developer

- Key expert 5. DevOps Specialist/Software Developer

- Key expert 6. Software Tester

- Key expert 7. Trainer

For proposed key experts the CVs need to be submitted, demonstrating the minimum qualifications requirements, as detailed below:

##### Key expert 1. Team Leader/Scrum master:

The Team Leader is responsible for the day-to-day liaison with the Client; s/he must ensure the internal coordination and guidance of all experts of the project and coordination of the project with external counterparts.

The Team Leader must also ensure availability of suitable experts in accordance with the Project Work Plan.

The Team Leader shall oversee that all reporting obligations are fulfilled in a timely manner to a high-quality standard.

- University degree in Computer Science or another relevant domain

- At least 7 years of experience in software development

- At least 5 years proven tracked experience in team/project management using agile development approach, with at least 2 projects implemented in the last 3 years

- At least 3 years of experience in software development using C#, Entity Framework, ASP.NET MVC, SQL Server and a dependency injection framework

- Certifications in any technology from the required technology stack is an asset

- Experience with unit testing, continuous integration, DevOps

- Experience in system analysis

- Ability to communicate in Romanian or English

##### Key Expert 2. Web Developer:

- University degree in Computer Science or another relevant domain

- At least 5 years’ experience in software development

- At least 3 years’ experience in software development using C#, Entity Framework, ASP.NET MVC

- Proven experience in web UI design and development using responsive frameworks, progressive web apps

- Participated in at least 2 software development projects in the last 3 years using agile approach

- Experience with unit testing

- Certification in any technology from the required technology stack is an asset,

- Ability to communicate in Romanian or English

##### Key Expert 3. Database Developer:

- University degree in Computer Science or another relevant domain

- At least 5 years’ experience in software development

- At least 3 years’ experience in software development using C#, Entity Framework, SQL Server

- Participated in at least 2 projects implemented in the last 3 years using agile approach

- Experience with unit testing

- Certification in any technology from the required technology stack is an asset,

- Proven experience in database design, development and optimization,

- Ability to communicate in Romanian or English

##### Key Expert 4. Integration Specialist/Software Developer:

- University degree in Computer Science or another relevant domain

- At least 5 years’ experience in software development

- Experience in software development using C#, Entity Framework, ASP. NET MVC

- Participated in at least 2 projects implemented in the last 3 years using agile approach

- Experience with unit testing

- Certification in any technology from the required technology stack is an asset

- Proven experience in systems’ integration, API design and development using SOAP/REST

- Ability to communicate in Romanian or English

##### Key Expert 5. DevOps Specialist/Software Developer

- University degree in Computer Science or another relevant domain

- At least 5 years’ experience in software development

- Experience in software development using C#, Entity Framework, ASP.NET MVC, SQL Server

- At least 2 projects implemented in the last 3 years using agile approach

- Proven experience with unit testing, continuous integration, DevOps

- Certifications in any technology from the required technology stack is an asset

- Ability to communicate in Romanian or English

##### Key Expert 6. Software Tester:

- University degree in Computer Science or another relevant domain

- At least 3 years’ experience in software testing in projects of similar complexity

- Proven experience in software testing analysis and design

- Proven experience in performance (load and stress) testing and security testing

- Proven experience in automated testing

- Certification in testing or any technology from the required technology stack is an asset.

- Ability to communicate in Romanian or English

##### Key Expert 7. Trainer:

- University degree in Computer Science or another relevant domain

- Experiences in conducting training sessions for end-users and IT specialists in at least 2 similar projects

- Experience in writing technical and end-user documentation

- Experience in on-line training development using Moodle e-learning system

- Ability to communicate in Romanian

- Knowledge of English would be an asset

# Annexes

## Annex 1. PSP v2 Business Requirements

This Annex describes the Functional Requirements of PSP. Functional requirements identify what the system does, they define a specific function that sets what the system is supposed to accomplish.

The Functional Requirements are defined using User Stories. Each user story is described as a need of an identified user.

##### Public User

| ID | Description |
| --- | --- |
| US-PU-1.001 | As Public User I want to be able to search for services through a list of pre-defined filters so that I can identify the needed service without entering any search criteria. |
| US-PU-1.002 | As Public User I want to be able to apply filters in any of the available languages (at least Romanian and Russian) so that I can understand all the results. |
| US-PU-1.003 | As Public User I want to be able to view and read the results of the query so that I can assess if they correspond to what I needed. |
| US-PU-1.004 | As Public User I want to be able to return to previous levels of the filters hierarchy so that I can re-submit the search query if the results are not satisfactory. |
| US-PU-1.005 | As Public User I want to be able to access the links included in the results obtained so that I can retrieve the information I need. |
| US-PU-1.006 | As a Public User I want to receive an ‘’Error 404: Not found’’ in case the result of my search query is a broken link so that I can be aware of that fact. |
| US-PU-1.007 | As a Public User I want to be able to provide my feedback anonymously so that I can protect my personal information. |
| US-PU-1.008 | As a Public User I want to be able to provide my feedback in any of the available languages (at least RO, RU, EN) so that I can use the language I feel more comfortable with. |
| US-PU-1.009 | As the Public User I want to input a search query expressed by providing relevant keywords so that I can get relevant results. |
| US-PU-1.010 | As a Public User I want to be able to use a list of autocomplete/suggestion keywords so that I can express my query easily. |
| US-PU-1.011 | As a Public User I want to be able to use any of the available languages (at least RO and RU) so that I can express my query. |
| US-PU-1.012 | As a Public User I want the results of my queries to be structured so that I get it in the shape of a result list that shows the metadata and links to the relevant web resource on a Service Provider website, ordered by relevancy. |
| US-PU-1.013 | As a Public User I want to be able to use custom filters, so I can query in a more specific way. |
| US-PU-1.014 | As a Public User I want the results of my query to contain a link to corresponding services so that I can access the corresponding services information. |
| US-PU-1.015 | As a Public User I want the results of my queries to be ordered by relevancy so that I can perform a helpful search. |
| US-PU-1.016 | As a Public User I want to be able to filter my query by any of the PSP registered classification (ex. Service, Service Type, Service Provider, last update date, type of document, most rated) so that I just retrieve the filtered information. |
| US-PU-1.017 | As a Public User I want to be able to save locally or print any of the search result so that I can use the information offline. |
| US-PU-1.018 | As a Public User I want to be able to authenticate to PSP, so that I can acces the Authenticated user functionalities. |
| US-PU-1.019 | As a Public User I want to be able to search for life event through a list of pre-defined life events so that I can identify the needed services. |
| US-PU-1.020 | As Public User I want to be able to search for business event through a list of pre-defined business events so that I can identify the needed services. |
| US-PU-1.021 | As Public User I want to be able to interact with a chatbot tool using natural language so that I can find general information about services, life events and business events based on provided information such as age, social status, marital status etc. |
| US-PU-1.022 | As Public User I want to be able to give access to my location, so that I can get personalize information about Service Providers working hours and locations near me. |

##### Authenticated User

| ID | Description |
| --- | --- |
| US-AU-2.001 | As an Authenticated User I want to be able to provide my feedback on quality and availability of the services provided through the PSP and of the common user interface, so that my feedback can be considered for future improvements. |
| US-AU-2.002 | As an Authenticated User I want to be able to interact with a chatbot tool using natural language so that I can find information about services, life events and business events related to my status (age, social status, marital status etc.) |
| US-AU-2.003 | As an Authenticated User I want to be able to configure my own workspace in PSP so that I can setup and configure some preferences using PSP (ex. notifications, favorites). |

##### Service Provider

| ID | Description |
| --- | --- |
| US-SP-3.001 | As a Service Provider I want to be able to login into the PSP System, so that I can have access to all functionalities associated to my role. |
| US-SP-3.002 | As a Service Provider I want to be able to manage services I am responsible in any of the available languages so that others can understand them. |
| US-SP-3.003 | As a Service Provider I want to be able to upload items to a service so that others can acces or download them. |
| US-SP-3.004 | As a Service Provider I want to be able to view uploaded service items so that I can consult them. |
| US-SP-3.005 | As a Service Provider I want to be able to communicate with other Service Providers through a communication system so that I can exchange information. |
| US-SP-3.006 | As the Service Provider I want to be able to request and have access to a report on feedbacks on quality of services managed by me so that I can have information to support my decisions. |
| US-SP-3.007 | As Service Provider I want to be able to print the reports and download the data so that I can work offline. |
| US-SP-3.08 | As a Service Provider I want to be able to manage the service links (legal, corresponding services etc.) so that the links can be crawled. |
| US-SP-3.009 | As a Service Provider I want to receive a notification of approved changes of services managed by me so that I can get information that my changes were approved. |
| US-SP-3.010 | As a Service Provider I want to receive a notification of rejected changes of services managed by me so that I can revise and change them. |
| US-SP-3.011 | As a Service Provider I want to be able to deliver to the PSP the user feedback data collected at Institution level, so that it can be taken into account to improve quality and availability of the services. |
| US-SP-3.012 | As a Service Provider I want to be able to indicate georeferenced locations, so that the Users are displayed information about the locations closest to them (working hours, Address, etc.) |
| US-SP-3.013 | As a Service Provider I want to be able to manage life and business events by adding or removing life event related services and relations between them so that they will be available to users. |

##### Portal administrator

| ID | Description |
| --- | --- |
| US-PA-4.001 | As a Portal Administrator I want to be able to login into the PSP System so that I can have access to all functionalities associated to my role. |
| US-PA-4.002 | As a Portal Administrator I want to be able to view, create, delete or update role assignments for users so that the user's interaction with the system is controlled. |
| US-PA-4.003 | As a Portal Administrator I want to be able to create, view update or delete languages so that the languages can be available and used for localization by the system. |
| US-PA-4.004 | As a Portal Administrator I want to be able to create, view, update or delete classifications so that the classifications are available to be used by the system. |
| US-PA-4.005 | As a Portal Administrator I want to be able to create, view, update or delete links to a web resource on a Service Providers website so that the classifications are available to be used by the system. |
| US-PA-4.006 | As a Portal Administrator I want to be able to create, view, update or delete classification of feedback on quality so that the classifications are available to be used by the system. |
| US-PA-4.007 | As a Portal Administrator I want to be able to CRUD (Create, Read, Update, and Delete) classifications of statistics so that the statistics can be analyzed more easily |
| US-PA-4.008 | As a Portal Administrator I want to be able to communicate with other users through a communication platform so that I can exchange information. |
| US-PA-4.009 | As the Portal Administrator I want to be able to request and have access to a report on statistics of defined indicators so that I can have information to support my decisions. |
| US-PA-4.010 | As the Portal Administrator I want to be able to request and have access to a report on feedbacks on quality of published services so that I can have information to support my decisions. |
| US-PA-4.011 | As Portal Administrator I want to be able to print the reports and download the data so that I can work offline. |
| US-PA-4.012 | As a Portal Administrator I want to be able to manage feedbacks so that the feedbacks can be analyzed more easily. |

##### Portal Manager

| ID | Description |
| --- | --- |
| US-PM-5.001 | As a Portal Manager I want to be able to login into the PSP System, so that I can have access to all functionalities associated to my role. |
| US-PM-5.002 | As a Portal Manager I want to be able to view, create and delete role assignments for Service Providers so that the user's interaction with the system is controlled. |
| US-PM-5.003 | As Portal Manager I want to be able to view the complete or filtered users’ lists so that I can have necessary information about users. |
| US-PM-5.004 | As a Portal Manager I want to be able to approve Service Providers’ requests for submitting service passport changes so that the updated information can be available in PSP System. |
| US-PM-5.005 | As a Portal Manager I want to be able to reject Service Providers’ requests for submitting service passport changes indicating the reason so that Service Provider will be able to correct the errors. |
| US-PM-5.006 | As a Portal Manager I want to be able to communicate with other users through a communication system so that I can exchange information. |
| US-PM-5.007 | As a Portal Manager I want to be able to track each Service Providers' progress towards publishing and updating the provided services passports so that I can have complete information about the progress. |
| US-PM-5.008 | As the Portal Manager I want to be able to generate a report on feedbacks on quality of the published services so that I can have information to support my decisions. |
| US-PM-5.009 | As Portal Manager I want to be able to print the reports and download the data in an open format (ex. *.csv) so that I can work offline. |
| US-PM-5.010 | As Portal Manager I want to be able to forward the feedbacks on obstacles accessed to a Service Providers so that they can analyze them. |
| US-PM-5.011 | As Portal Manager I want to be able to consult an online overview on the obstacles identified through the End users’ feedbacks, so that I can verify that the information is provided correctly to the End users. |
| US-PM-5.012 | As Portal Managers to I want to be able to export the reports in a PDF format, so that I can save it for myself and share it. |
| US-PM-5.013 | As a Portal Manager I want to register new Service Providers, so they will be able to manage their services. |
| US-PM-5.014 | As a Portal Manager I want to be able to assign new users to PSP, so they can be assigned to one role. |
| US-PM-5.015 | As a Portal Manager I want to be able to visualize and export the complete user list, users’ lists filtered by Service Providers, by Services and by role so that I can search easily a user. |
| US-PM-5.016 | As a Portal Manager I want to be able to manage service categories so that Service Providers will be able to add their services to available categories. |
| US-PM-5.017 | As a Portal Manager I want to be able to manage life and business events by adding or removing life event related services and relations between them so that they will be available to users. |

## Annex 2. Technical Requirements

##### Documentation requirements

| User Documentation | The Consultant will prepare and deliver the following documentation for end-users: - Interactive guidance included in user interface of PSP adjusted to user role (Public user, Authenticated User, Service provider, PSP Administrator, PSP Manager) - Downloadable user manuals in PDF format for Service Provider, Portal Administrator, etc. All end-user documentation will be provided in Romanian. |
| --- | --- |
| How-To video tutorials | The Consultant will prepare How-To video tutorials for PSP main functions. The tutorials will be provided in Romanian |
| Technical documentation | The Consultant will prepare and deliver the following technical documentation: - System architecture documentation (including description of models in UML language, which will include a sufficient level of details of the system architecture) - Test strategy document - Compilable and documented source code for applications, components and unit tests developed within the project - System installation and configuration manual (including code compilation, container image build scripts, system installation, hardware and software requirements, platform description and configuration, backup and disaster recovery procedures) All technical documentation will be provided in English. |
| API documentation | The Consultant will prepare and deliver: - API integration guide - Integration samples in .NET and Java - Human and machine-readable description in a standard description language (e.g. WSDL or Swagger). All API documentation will be provided in English. |

##### Training requirements

| Training sessions | The Consultant will provide on-line training sessions using developed e-learning modules based on Moodle LMS for target groups such as PSP Administrators, Service Providers, Portal Managers. |
| --- | --- |
| Training materials | Training documentation – curricula, training courses (manuals, video tutorials, quizzes, etc.) for administrators, services providers, portal managers and end-users (individuals and businesses) developed in e-learning platform based on Moodle LMS. All training content/materials will be provided in Romanian. |

##### Rights requirements

| Perpetual software license | The Consultant grants to the Client the rights to run and use entire solution with all included software components with no constraints on time, location and offered functionality. |
| --- | --- |
| Redistribution rights | The Consultant shall grant to the Client the right to re-distribute the solution. While the Client does not intend to re-distribute at a massive scale it still envisions the need to transfer the software solution to another state agency due for example to potential reorganization. Also, the Client might get the opportunity to re-deploy the entire e-Government platform elsewhere. |
| Full data rights | The Client keeps full rights on data created by the means of this solution. |
| Open data format | The solution preserves the data in an open format or includes mechanisms to extract data from the system in an open format thus enabling the capability to transfer/migrate the data into another system. |

##### Architecture requirements

| Open standards | The solution architecture shall be based on relevant open standards. The solution architecture shall not use proprietary standards. |
| --- | --- |
| Service Oriented Architecture | The solution shall be based on a Service Oriented Architecture. |
| Hosting environment | The solution shall not include any hardware components and upon finalization will be deployed on governmental cloud environment (MCloud). |
| Running environment | System shall run on Docker container engine and shall not depend on specific host OS instance. Building container images shall be automated. (refer to the following link for details: https://docs.docker.com/develop) Running in a container-based environment, the application must be elastic, including when adding/removing application container instances (above minimum required instances for HA), changing of configurations and system parameters has no impact on any work in progress, such as any active sessions, requests, etc. |
| Multiple sites | The solution architecture shall ensure high availability including during new versions deployment and the possibility to run simultaneously on multiple sites |
| Browser compatibility requirements | The system shall be compatible with latest two major versions (to be considered at the time of system acceptance) of following web browsers: Chrome, Safari, FireFox and Edge. |
| Detailed data model | System's detailed data model shall be described fully in a machine-readable data scheme for example using a DDL language for relational databases. The Consultant shall coordinate the detailed data model schema format with the Client in advance. |

##### System Integration requirements

| Governmental platform services integration | MPass shall be used to authenticate users; MLog shall be used to journal business critical events. The events that are business critical will be defined at analysis and design stages and must be configurable; MNotify shall be used for notifications. |
| --- | --- |
| Open data integration | PSP shall publish agreed sets of data in a machine-readable format to Open Data portal located at date.gov.md using its API. |

##### System Performance requirements

| Asynchronous processing | System shall use asynchronous processing whenever possible to perform any input-output. |
| --- | --- |
| Concurrent users | The system standard load and performance shall be guaranteed for 100 concurrent human users. |
| Response time | Response time for system functions shall be under 3 (three) second. The Consultant shall list the exceptions, if any, and discuss/agree them with the Client at analysis and design stages. |
| Key performance Indicators | The system shall meter and expose its key performance indicators. The Consultant shall propose the list of indicators and discuss/agree them with the Client. |

##### User Interface requirements

| Multilanguage User Interface | The system shall support multilanguage user interface. This support includes data type specific formats (such as date, time, time spans, currencies, etc.). The system front-end interface will be delivered with at least Romanian, Russian and English interfaces. The system back-end shall be delivered at least in Romanian. The default language for User interface shall be the Romanian. |
| --- | --- |
| User Interface accessibility | User interface shall conform at least to Level A of Web Content Accessibility Guidelines 2.0. https://www.w3.org/TR/WCAG20/ |
| Responsive/Adaptive design | The system user interface shall automatically adapt to various display resolutions. Minimal display width is 480px. The system’s UI shall be implemented using progressive web application (PWA) technologies and shall be functional on mobile devices. |
| Contextual help | User Interface elements shall include Tips and Hints for user interface elements. |
| Client support | All pages shall include client support contacts. |
| Bookmarks | All major PSP pages shall be bookmarkable and the User shall be able to access bookmarked pages later. The bookmarkable pages will be defined at analyzing stage. |
| Friendly URLs | PSP shall use friendly URLs for accessing its pages. |

##### System maintenance requirements

| System logs | The system shall log its various actions and events in a structured manner. Logging shall be configurable and based on extensible logging framework (such as log4net, nlog, etc.). Logging framework shall minimally support JSON format and the following targets: console, rolling files, UDP and HTTP POST. |
| --- | --- |
| Log levels and event log records | The system shall differentiate events and actions it logs into at least following levels: Critical, Error, Warning, Info, Debug Critical and Error level events shall be logged only for non-recoverable error that require human intervention. Event log records will include at least: - the type of the event - timestamp when the event took place - event level - system component that produced the event - user/user agent, IP that triggered the event - information object identifier affected - textual details about the produced event |
| Graceful shutdown | The system shall implement graceful shutdown, i.e. shutting down an application container instance at any time shall not impact any work in progress, such as any active sessions, requests, event logs, etc. |
| Source code | The Consultant shall supply all the source code for system components that are not available as COTS from third parties. The source code shall use package managers for dependencies to 3rd party libraries. All prerequisite software must be part of container image definition and based on public container repository. |
| System deployment | The Consultant shall supply the deployment procedure and supporting tools for this. Deployment procedure shall cover all the prerequisites before proceeding to system installation. The deployment shall be automated and include database structure initialization and seeding. |
| System upgrades | System upgrades shall be automated, including database upgrade/downgrade scripts or code. To enable rolling upgrades in production environment, the recommended practice is to perform database breaking changes in incremental changes. |

##### Security requirements

| Secure architecture | The system shall be secure by design and comply with the relevant requirements specified in GD 201 from 28.03.2017 (http://lex.justice.md/md/369772/). The Consultant shall supply documentation describing this design and supporting evidences that such a design is secure. Note that the Consultant will coordinate with the Purchaser the format of the documentation, supporting evidence and list of requirements to comply with. |
| --- | --- |
| Least privilege principle enforcement | The system's components shall rely on the least privilege principle and run under such a limited privilege account under the OS rights model. The documentation shall highlight each of the system's components required privilege level and considerations that force use of that level or access. |
| Secrets and addresses | Secrets (passwords, private keys and certificates, connection strings) and addresses of external services shall be clearly delineated in configuration documentation and easily modifiable via automated scripts. |
| Secure communication channels | All system's communication with external systems or users takes place over encrypted communication channels. |
| No Username/Password authentication | The system shall rely on authentication via MPass. Other forms of user authentication shall not be used. |
| Minimize personal information storage | The system shall minimize the amount of personally identifiable information stored. For example, there is no need to store a user's First and Second names since this will be provided after authentication by MPass. The system shall comply with the relevant requirements related to personal data processing specified in GD 1123 from 14.12.2010 (http://lex.justice.md/md/337094/) Note that the Consultant shall coordinate with the Purchaser the list of requirements to comply with. |
| Secure against OWASP Top 10 vulnerabilities | The system shall include security controls for all its components for at least OWASP Top 10 vulnerabilities. Refer https://www.owasp.org/index.php/Category:OWASP_Top_Ten_Project |
| Health-check API | The system shall expose readiness and health-check API via a HTTP GET requests. The health-check shall check the health of as many system components as possible. In case of health check error, a human-readable error message shall be returned. |
| Users’ roles management | The users and their roles will be managed in MPass. The system shall retrieve the users’ roles from MPass. |
| Session expiration | The system shall include a session expiration mechanism when after a specific period of inactivity, the user is required to authenticate again. The period of inactivity shall be configurable and by default it is 15 mins. |
| Input validation | All input data shall be validated on client and server side. |
| User content | User content can be captured in text format only. The system shall forbid entry of special characters used for formatting and markup of special Web content. Otherwise all UNICODE characters shall be possible to enter/view by system's components. |
| Unauthorized access attempts | Unauthorized access attempts When the system registers unauthorized access attempts it shall: - log such attempts with at least ERROR level - provide users with a warning message that access is not authorized and that abuse will be investigated |
| Data integrity | The Consultant will ensure data integrity by providing appropriate solution for prevention of unauthorized internal activities (for ex. deletion of authorizations records directly from database). Note that chaining the signed declarations in a blockchain could be a solution. |

##### Support and Warranty requirements

| Support | During the warranty period the Consultant shall provide necessary technical assistance to the Client; |
| --- | --- |
| Warranty | During the warranty period the Consultant shall: - fix all defects reported by the Client; - solve all incidents reported by the Client according to the agreed SLAs; Note: The response and resolution time shall not exceed 60 minutes for non-critical errors and 15 minutes in case of critical errors. The incidents shall be solved within 2 working days for non-critical errors and within 4 working hours for critical errors starting from escalation time. Hourly progress report will be provided for critical errors. |

# Annex 3. Relevant legal codes and regulations that govern the business processes and procedures that will be automated with the System.

- Law nr.71/2007 on registries - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=325732.

- Law nr.1069/2000 on informatics - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=312902.

- Law nr.467/2003 on informatics and state informational resources - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=313189.

- Law nr.982/2000 on access to information - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=311759.

- Law nr.133/2011 on personal data protection - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=340495.

- Law nr.142/2018 on data exchange and interoperability - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=376762.

- Government Decision nr.710/2011 on approving strategic Programme of technological modernization of government (e-Transformation) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=340301;

- Government Decision nr.1140/2017 on approving the Regulation 
of the activity of the certification service providers in the field 
application of the electronic signature - http://lex.justice.md/md/373494/.

- Government Decision nr.1141/2017 on approving the Regulation on modality of application of the electronic signature on electronic documents by functionaries of legal persons governed by public law in the electronic document circulation - http://lex.justice.md/md/373495/.

- Government Decision nr.1123/2010 on approving requirements regarding security of personal data during its processing by systems designed to work with personal data - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=337094.

- Government Decision nr.128/2014 on Government single technological platform (MCloud) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=351760.

- Government Decision nr.1090/2013 on the governmental electronic service of authentication and access control (MPass) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=351035.

- Government Decision nr.405/2014 on the governmental electronic integrated service for digital signature (MSign) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=353239.

- Government Decision nr.708/2014 on the governmental electronic journaling service (MLog) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=354589.

- Government Decision nr.916/2007 on the concept of a Government Portal - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=324962.

- Government Decision nr.330/28.05.2012 on development and administration of a single public services portal - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=343406.

- Government Decision nr.701/2014 approving the Methodology of government open data publication - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=354534.

Modernization of Government Services in the Republic of Moldova (http://projects.worldbank.org/P148537?lang=en)