
Modernization of Government Services

in the Republic of Moldova 
Project ID No. P148537
Terms of Reference
CONSULTING SERVICES FOR THE DESIGN, DEVELOPMENT, CONFIGURATION AND DEPLOYMENT OF THE NEW VERSION OF MPAY INFORMATION SYSTEM

I. Background 

The Government of Moldova is determined to fundamentally change the way how public services are provided in Moldova through a variety of interventions for modernization of service delivery, which combat corruption, foster a customer care culture, enhance access, as well as increases efficiency in the Moldovan public administration. From 2006 to 2013, Moldova modernized its civil service legislation and administrative processes under the Central Public Administration Reform (CPAR), supported by the World Bank's administered CPAR Multi-Donor Trust Fund. In July 2016, the Government of Moldova has approved the Public Administration Reform Strategy for 2016-2020
, that keeps the modernization of public services delivery process among its main objectives. This fact reconfirms Government’s determination in the modernization of the administrative service delivery system by improving access to these services through various channels, their efficiency, reduction of unnecessary administrative burdens and cost of services for both beneficiaries and service providers, ensuring a stable level of quality of administrative services.

To achieve the stated objectives, the Government requested the World Bank’s assistance for a PAR operation, that became effective in June 2018, called Modernization of Government Services Project (hereafter MGSP or the Project).

The design of the project takes into account the Government of Moldova’s vision, stated in the Public Administration Reform Strategy 2016-2020 and makes extensive use of institutional and technological achievements of Governance e-Transformation Project (GeT) implemented by the Government of Moldova and World Bank in the period between November 2011- December 2016. The project aims to achieve improvements in access, efficiency and quality of delivery of selected administrative services through the following components:

1. Administrative Service Modernization

The key activities under this component focus on re-engineering a group of government to citizen and government to business administrative services; piloting of one-stop-shops for public service delivery in selected locations and rolling out at national level; increasing public awareness on and advocacy for administrative services, with a particular highlight on e-services.

2. Digital Platform and Services

The main objective of this component is to digitize selected re-engineered government services; complete and strengthen a common infrastructure and mechanisms for rapid deployment of ICT-enabled public services; introduce government wide IT Management and Cyber Security standards and procedures. The component finances the procurement of additional shared computing infrastructure elements, digitization of services needed to deliver Government services electronically, as well as the development of a learning management system to mainstream the new digital infrastructure and the modernized services within the government. 

3. Service Delivery Model Implementation
The objective of this component is to ensure that the institutional capabilities of key government agencies are aligned with and support the new model of public services delivery. 

4. Project Management

This component supports the Project Implementation Unit (PIU), based in the e-Governance Agency (eGA) and ensures the activity the core e-Governance Agency team.
Current situation in the sector

A large part of public services in Moldova perceives payments from consumers – citizens or organizations. Public services provided online must have at least the same payment possibilities as traditionally provided services. Moreover, considering the great diversity of noncash payment instruments, the payment for electronic services should be easier and the use of public electronic services more attractive. Usually, significant efforts are necessary to make possible the payment for public services in several banks, to integrate public electronic services with informational systems of each bank, and this leads to significant spending of public money and time.

To solve the issue of payments for public services, centrally, the Government of Moldova implemented the Governmental Electronic Payment Gateway MPay. In 2013, the Government of Moldova, through the E-Governance Agency and in close cooperation with the Ministry of Finance and the Central Bank of Moldova, implemented the Governmental Payment Gateway – MPay within the GeT
 project. Moldova has registered significant success in creating a convenient electronic payment gateway and more citizens of the country have benefited from it. 
MPay currently ensures payments from persons/business to Government and from Government to persons, offering essential benefits to citizens, giving them the freedom and convenience to choose any payment method available in the country legally (credit/debit cards, internet banking, e-wallet or with cash) and without charging any additional fees.

MPay architecture is flexible and scalable connecting public service providers and payment distributors (e.g. Social Insurance Authority) from one side and payment service providers from another side. As of March 2021, MPay is integrated with 73 service providers (public and private) with 677 services generating 1.7M payment transactions per month, 15 payment providers, namely financial institutions, Post Offices, Cash-in terminals, and Digital wallets.

Despite the fact the MPay is fully functional at moment, there are certain issues which must be addressed in order to ensure the sustainability and to respond to current necessities of the market.
In particular, MPay was build on technologies which now became obsolete, this leading to higher operational costs and generating significant operational risks. Therefore, a complete revision of MPay technology stack is necessary, implying a deep refactoring of core functionalities.

At the same time, the functional shortcomings of the existing service must be addressed. Among them are implementation of payment methods specific to one-stop shops, refund of payments, utilities payments, aggregated and unified invoices, recurrent payments, data analytics and reporting, interoperability with other e-government services etc.
On top of this, such systems shall follow DevOps best practices in order to ensure better system reliability, efficiency of solving incidents and shorter time-to-market for new functionalities.

Therefore, the upgraded version of MPay, will be a refactored solution providing full specter of transactions for C2G, B2G and G2C payments. 

The main objective of this TOR is to define indicative business and technical requirements for the upgrade of MPay.
The following stakeholders will or may be involved in this project:

· e-Governance Agency, as owner of MPay, who is responsible for development, implementation, and operation of the information solution.

· Payment service provider (payments operator) – commercial organizations (usually banks) which are responsible for collecting or disbursing payments by using own networks and infrastructure.

· Public service providers (Public authorities and institutions of all levels) as beneficiary of payments and owners of information systems who will integrate with MPay to collect or disburse payments regarding various public services.
· Treasury (Ministry of Finance) – structure of the Ministry of Finances, which administers the accounts of (most) public service providers in the context of electronic payments and act as the mandated participant in the Automated System of Interbank Payments.

· National Bank of Moldova – public authority, which regulates and supervises the activity of payment services providers and administers Automated System of Interbank Payments.

· Individuals and legal entities, as payers or payment beneficiaries regarding various public services, taxes, social payments etc.

II. Objective of the Assignment

Design, develop, configure, and deploy new version of MPay Information System as a completely operational product with all functionalities in place.

III.   Scope of work and Development approach
The assignment will follow the specifications iteratively identified and defined by the Client (the indicative set of requirements is listed in Annex 1 and Annex 2) and following the development approach described below. 

The development of the solution will follow agile iterative software development principles. Since there are many dialects of agile software development and to avoid misunderstandings, this section provides key principles to be used in development of the solution.

Iterative development

In contrast to waterfall software development approach, the solution shall be developed in iterations named sprints. This means that the implementation of different functionalities will take place in phases with some modules being in production while others still being in development. The priorities of functionalities included in a sprint will be determined by the Client. Sprint duration will be determined by the Client together with the Consultant.

Agile development

The development shall follow agile principles by allowing change and flexibility in implementation. Client will maintain the master list of generic requirements for the solution– product backlog, which consists of ordered business and technical requirements as seen by the Client. Items in product backlog are ordered by the Client by their priorities. Client is free to manage the product backlog by adding new items to it, removing items and reordering them as he/she desires. At the beginning of each sprint, the topmost N items that fit into a sprint are taken, and a sprint backlog is built out of them. Items in sprint backlog are further detailed and distributed to developers. Sprint backlog is not changed during the sprint.

Working product in each iteration

Each sprint ends up in a working product which is presented to the Client for acceptance in the last day(s) of sprint. The working product shall meet the agreed criteria – Definition of Ready (e.g. it must be fully functional, fully tested, accompanied with relevant unit tests, accompanied with relevant documentation where necessary, complete commented source code supplied etc.). Payments will be made upon successful delivery of working packages (one or more working products) deployed on Client’s environment. In case the deliverables contain defects for reasons not imputable to the Client, the Consultant shall fix them without impacting the time schedule and at no additional costs, including possible visits to Client site. Working products from different sprints can be combined into a release deployed in production at Client’s discretion. Any incidents reported by the Client after the release, shall be solved by the Consultant according to the agreed Service Level Agreements (SLAs) as defined in Annex 2, p.10 Support and Warranty requirements.

To ensure that the development team is in position to deliver on time working products, a Client representative – typically named the Product Owner in agile methodologies – is permanently available to the team for answering eventual questions, thus not slowing down the implementation pace.

The Consultant will appoint a Scrum Master from the team of key or non-key experts for the entire duration of the project. The Scrum Master will be responsible for the day-to-day liaison with the Client; s/he must ensure the internal coordination and guidance of the project experts and the project coordination with external counterparts. The Scrum Master must also ensure the availability of suitable experts in accordance with the project planning documentation.

Client involvement

In contrast with commonly used waterfall model for procurement and implementation of information systems for the government, the Client designated person – Product Owner – will be heavily involved in the development process. The Product Owner will have three core responsibilities:

1. Maintenance of product backlog – the owner will maintain the product backlog up to date, so it reflects prioritized list of desired functionalities.
2. Answering to questions coming from developers – the owner will be at all time available to the development team for answering their eventual clarification questions, thus avoiding complex and formal communication within the project. This is essential to ensure the team has all the information on time to deliver a working product at the end of the sprint.
3. Acceptance of working packages – delivered working packages are presented to the Client for acceptance at the end of each sprint. The Client shall accept the working package or notify the Consultant of any defects during the following sprint. 

Although it is not strictly necessary, the Product Owner may participate in team stand up meetings listening for progress and eventual blockers for an immediate reaction. Product Owner also decides on product releases, as per release plan.

Also, as per the principles of Agile project management methodology, the Client will define the Product Vision Statement and Product Roadmap in order to track progress and to ensure the appropriate product development.

[image: image1.png]PRODUCT
BACKLOG

2gile Development Cycle

SPRINT FINAL
BACKLOG R PRODUCT
Q' 1
N /
o—o SPRINT o—o - @ -
o , N
m I
~
<
9, >0
"0
597 9\\‘\,,
Sy 3




Figure 1. The indicative illustration of the Agile Development Cycle/Process

Warranty 

The Consultant shall provide 6 months of warranty for the developed solution. The warranty period starts after final release. During the development and warranty period the Consultant shall fix any identified defects on their own costs. 

The development and operations must be in compliance with the legal and regulatory documents listed in Annex 3.

Required technology stack

To preserve e-Government investments, the solution shall be developed using the latest versions of the following technology stack:

· Programming language is C#.

· Web framework is ASP.NET MVC Core.

· RDBMS is SQL Server.

· Container engine is Docker.

· Container orchestration is Kubernetes.

· Cache server and session store is SQL Server or Redis.

During the development process, the Consultant or the Client may propose use of additional components required for the development and proper functionality of the solution in production. Upon the Client’s approval of such components, the costs for them shall be added through amendments to the contract. 

IV. Expected Deliverables

The following deliverables will be provided by the Consultant during this assignment:

1. A fully functional information system with all functionalities developed and deployed according to the requirements defined by the Client during the assignment. The Consultant will deliver compilable and documented source code (including third-party tools and libraries, licenses, where applicable and automation scripts).

2. Migration of data from current system to the new system.

3. Porting of all existing integrations with external systems.

4. Technical and End-user documentation developed according to the Client’s documentation requirements defined in Annex 2. 

5. Training sessions and training materials developed according to the Client’s training requirements defined in Annex 2.

V. Reporting Requirements 

The following reports will be provided during the assignment:

a) Sprint Report, including release notes, breakdown and duration of tasks implemented during the sprint, velocity, issues and outstanding problems, proposed actions to be taken; 

b) Next Sprint Backlog, including breakdown and estimated duration of tasks proposed to be implemented during the next sprint, resources that the Consultant expects to be provided by the Client and/or actions to be taken by the Client;
c) Training reports, submitted after each training session, including:

· Participants list;

· Training session agenda;

· Training materials (presentations, labs etc.);

· Trainees test results.
VI. Timing

The tasks defined under the current contract are estimated to be performed in 18 months – 12 months for development and 6 months of warranty period. Although, the primary intention for warranty period is for identification and fixing of bugs, if new functionalities will be identified by the Client during the warranty period, these functionalities may be implemented in additional iterations (sprints), upon availability of budget. 

Subject to satisfactory performance, the contract can be extended based on the same fee rates.

VII.   Institutional arrangements

The Client is responsible for all administrative and procedural aspects, contract and financial management, including acceptance and payment of deliverables/reports expected under the Contract, general project responsibilities and efficient coordination with stakeholders.

A Product Owner will be appointed by the Client and will coordinate and decide on all issues related to the technical elements of the Contract. The Product Owner will issue the administrative notice on the start date of the implementation of the contract and other administrative duties.

The Client will provide the following:

· infrastructure resources for testing and production environments;

· code repository, issue tracking system, CI/CD environment, task management system via the Client’s subscription in Azure DevOps. The Consultant shall not include Azure DevOps subscription in its financial proposal;

· Training facilities.

The Consultant will ensure that adequate working conditions (workspace/office premises for experts, office equipment, computers, communication facilities, etc.) and services are provided to the Consultant's staff during the lifetime of the project.

The Consultant will be responsible for the day-to-day management of the project team and availability of necessary resources. 

The Consultant will organize the Kick-off meeting and initial Backlog discussion at its premises. All Consultant’s Key Experts as specified in the section defining the qualification requirements, shall participate in person or remotely in the kick-off, planning and review meetings. The costs associated with the Client’s presence at the abovementioned meetings will be covered by the Client and shall not be included in the Consultant’s financial proposal. 
The Consultant will ensure visits to the Client site to provide training to end users. 

In case the deliverables contain defects and/or there are delays for reasons not imputable to the Client that may impact project outcome, the Consultant may be requested to visit the Client’s site in order to solve the project issues. The communication languages will be Romanian or English. The Consultant shall work under the supervision of the appointed Product Owner and report to the Client’s Chief Digital Officer.

VIII. Qualification Requirements 

Consultant qualifications requirements

The Consultant shall furnish documentary evidence (including information about the completed contracts and contact information of clients from whom the references could be taken or whom the Client may, when necessary, visit to familiarize themselves with the systems put into operation by the Consultant) to demonstrate that it meets the following experience requirements:

1. Have been in operation for at least ten (10) years with main part of its business being the development of information systems in payment industry. 

2. Experience in conducting projects similar size and complexity developing web applications proven by at least three (3) contracts with the development phase finalized in the last five (5) years. For ongoing projects, copies of acceptance documents of the entire software solution shall be provided.

3. Experience in software development using agile software development principles (as described in the scope of work and development approach section of the ToR) would be an asset. This shall be demonstrated by presenting the project methodology describing the role of the client.

4. Demonstrated experience using required technology stack would be an asset.

Staff qualifications requirements

The Consultant shall provide a team of the following key experts:

Key expert 1. Senior software developer
Key expert 2. Software developer
Key expert 3. Software developer
Key expert 4. Software developer
Key expert 5. Software Tester
Key expert 6. Trainer
Each key expert must meet at least one of the requirements listed below. Per total the entire team of the proposed key experts must meet all the requirements. Offers which will not demonstrate that the team covers the following requirements may be subject of disqualification:

· Experience in implementation of payment services application of similar complexity 

· Experience in web UI design and development using responsive frameworks, progressive web apps

· Experience in database design, development, and optimization

· Experience in systems’ integration, API design and development using SOAP/REST

· Experience with unit testing

· Experience in DevOps practices 

· Experience in system analysis.

For proposed key experts the CVs need to be submitted, demonstrating the minimum qualifications requirements, as detailed below: 

Key Expert 1. Senior software developer:

The Senior software developer shall oversee that all reporting obligations are fulfilled in a timely manner to a high-quality standard.

· University degree in Computer Science or another relevant domain

· At least 10 years of experience in software development

· Participated in at least 2 software development projects in the last 3 years using agile approach

· Participated in at least 2 software development projects in the last 3 years in implementation of payment services

· At least 3 years of experience in software development using C#, EF Core or ADO.NET, ASP.NET MVC Core, SQL Server and a dependency injection framework

· Certifications in any technology from the required technology stack is an asset

· Ability to communicate in Romanian or English

Key Expert 2-4. Software developer:

· University degree in Computer Science or another relevant domain

· At least 5 years’ experience in software development

· Participated in at least 2 software development projects in the last 3 years using agile approach

· At least 2 years of experience in software development using C#, EF Core or ADO.NET, ASP.NET MVC, SQL Server and a dependency injection framework

· Certifications in any technology from the required technology stack is an asset

· Ability to communicate in Romanian or English

Key Expert 5. Software Tester:

· University degree in Computer Science or another relevant domain

· At least 3 years’ experience in software testing in projects of similar complexity

· Proven experience in software testing analysis and design

· Proven experience in automated testing 

· Proven experience in performance (load and stress) testing

· Proven experience in security testing  

· Certification in testing or any technology from the required technology stack is an asset

· Ability to communicate in Romanian or English 

Key Expert 6. Trainer:
· University degree in Computer Science or another relevant domain

· Proven experience in conducting training sessions for end-users and IT specialists in at least 2 similar projects

· Proven experience in writing technical and end-user documentation

· Experience in on-line training development using Moodle e-learning system is an asset

· Ability to communicate in Romanian 
· Knowledge of English is an asset
Annexes
Annex 1. Business requirements
1.1 Actors

The following actors will be involved in IS MPay and will act in different capacities:
MPay Administrator

An user of MPay performing technical administration tasks, acting on behalf of E-Governance Agency. Although the technical administration tasks might be performed by other roles (later-on established), in this document we will generally refer to “MPay administrator” in case of all technical administration tasks.
Payer

A beneficiary (customer) of a public service (or private service) provided by public service providers, explicitly specified in the invoice, who pays the invoice through MPay.
Public Service Provider 

A public service provider and owner of an information system who integrates with or use MPay, having the prerogative to collect payments to Government budget from payers according to the legislation.
Payee

A beneficiary of payments disbursed from the National Public Budget (e.g. social benefits), explicitly specified by the Payment Distributor.
Payment Distributor
A public institution and owner of an information system who integrates with or use MPay, having the prerogative to distribute payments from the Government to its beneficiaries (payees) according to the legislation.
Payment Service Provider
An entity that provides financial services for collecting or distributing funds and integrates with MPay in this regard.
Treasury (Ministry of Finance)

Structure of the Ministry of Finances, which administers the accounts of (most) public service providers in the context of electronic payments and act as the mandated participant in the Automated System of Interbank Payments.

National Bank of Moldova
Public authority, which regulates and supervises the activity of payment services providers and administers the Automated System of Interbank Payments.
1.2
Business requirements
BR01: Place order and request payment (out-of-scope)
Customer (hereinafter referred to as the Payer) can place and order on service provider IS and request payment. When customer places the order, the service provider collects the order details relevant for the invoice for redirecting it to MPay.
BR02: Generate invoices

MPay generates invoices based on order details received from Public Service Providers.

BR03: Publish invoices
Public Service Providers can publish pre-generated invoices in an invoicing repositorium to be readily available in MPay for processing. Published invoices have an expiration period and include all the Order Details required to pay for service, including the order identifier.
BR04: Billing of services

Public Service Providers can access a billing module (as stand-alone application) of MPay and manage the billing of their payable services. After the billing process is completed in the billing module, the invoices are generated published in invoicing repositorium to be readily available in MPay for processing.

BR05: Check invoice status

Payer can check invoice status in MPay UI by indicating the invoice number. MPay will retrieve invoice status and display the status. The following invoice status may apply: 
· Active – the invoice can be paid.

· Paid – the invoice has been paid and cannot be paid anymore.

· Partially paid – the invoice has been partially paid and is still active for payment.

· Refunded — the invoice payment has been refunded.

· Canceled – the invoice or invoice payment has been canceled. An invoice can be canceled only before it has been paid and such invoice cannot be paid anymore.
· Failed – invoice request failed, and failure code is included in the status response.

MPay will also notify the interested parties about the invoice status using MNotify capabilities.

BR06: Download invoice

Payer can generate and download an existing invoice in MPay UI, which is a digitally signed PDF standardized document. MPay will also notify the Payer about the invoice using MNotify capabilities.

BR07: Select payment method and payment options
Payer can select payment method and payment service provider, by being redirected from service provider IS to MPay UI. The selection of payment method and payment service provider may influence the total amount of invoice, as commission fees may apply in various scenarios.
UC08: Set preferred payment method and payment options
Payer can add preferred payment method in its profile by accessing MPay UI and authenticating through MPass. Once the payment method is set in MPay, the payer may no longer select payment method for further payments. A user (Payer/Payee) can setup in its profile some preferred payment instruments that they could reuse:

· bank cards

· bank accounts

· preferred Payment Service Provider and payment method

· setup scheduled (recurrent) payments

BR09: Pay order

Payer can pay the placed order by being redirected to MPay UI service or by accessing directly the payment service providers instruments (e.g., online/mobile banking). In case of a redirect to MPay UI, the Payer will select payment method and pay the order accordingly. In case o accessing MPay directly or payment service providers instruments, the Payer will initiate the payment by indicating the invoice number or by scanning a QR code.
BR10: Pay by cart (aggregated invoices)

A cart can be created by Payer in MPay. A standard cart is defined allowing other services to complement the items in it in a standard way. When a cart is created an aggregated invoice is generated which will be sent to payment and if successful it will be processed as a whole.

Note that items in the cart can be from different public service providers as might be for example the case of:

· a public service provider to issue a passport;
· beneficiary opting for delivery services using one of the delivery partners.
In such a case it is important that funds are correctly assigned to the different public service provider and processed accordingly.

BR11: Confirm payment
Payment service provider sends a payment confirmation (digitally signed message) to MPay by calling MPay API, to acknowledge the collection of payment from the Payer or distribution of payment to a Payee.

MPay sends a payment confirmation to Public Service Provider or Payment Distributor, by calling an API, to acknowledge the payment event.

BR12: Generate and download receipt

Payer can generate and download a receipt in MPay UI after a successful processed payment, which is a digitally signed PDF standardized document.
MPay will also notify the Payer about the receipt using MNotify capabilities.

BR13: Personal Cabinet
A personalized consolidated set of functions is offered to end users to review their past interaction with MPay and related systems and to also allow to place cancelation/reversal/refund requests in case of errors. This component will deliver through APIs the information to the personal cabinet in MCabinet. The personal cabinet will also retrieve information about valid invoices on a particular person from Public Service Providers IS using the personal identification number (IDNP) as the unique key for query. 

A user (Payer/Payee) can access the link to its profile in MPay from MCabinet (out-of-the scope).
BR14: Transfer funds
Funds transfer covers the actual settling of balances between Payment Providers and Service Providers by instructing the underlying banking infrastructure to debit/credit the corresponding accounts for:

· Payment Service Provider

· Public Service Provider
· Payment Distributor

MPay initiates an internal funds transfer via Automated System of Interbank Payments for a batch of transactions with both MPay and Service Provider accounts managed at a single Bank.

MPay requests funds transfer via Automated System of Interbank Payments from its own account to a bank/treasury account managed at different institutions. The scheduled funds transfer should account for the Payment Service Provider performing their side of the funds transfer to MPay designated bank account.

Note that Automated System of Interbank Payments funds transfer imposes specific security and messaging requirements. Integration must follow Technical Documentation for Automated System of Interbank Payments participants published by National Bank of Moldova. It shall also be considered that the current Technical Documentation is prone to changes according to the next upgrade of the Automated System of Interbank Payments.
BR15: Aggregate transactions in batches
In the Automated System of Interbank Payments, MPay consolidates transactions in batches by:

· transaction status (only paid but not yet reconciled transactions);
· transaction amount (a series of configured thresholds);
· Payment Service Provider account;
· Public Service Provider account;
· Payment Distributor account.
BR16: Export batches
Batches are prepared on a regular schedule (configurable). The usual schedule includes two runs per day at predefined hours. MPay sends prepared batches to Automated System of Interbank Payments during the clearing session. In case the batches are not executed or rejected and reversed by the Treasury, a reexport of such batches will be needed.
BR17: Set applicable commission fees 

MPay determines the applicable commissions to be retained from Public Service Provider. Commissions are split across Payment Service Providers according to the original amount of the processed payments. 

Commissions are set based on:

· number of payments
· percentage of transferred funds amount

· payment service provider type

· payment instrument type (card vs cash) 

· minimal commission amount

· other criteria.

BR18: Communicate batch details and reconcile transactions
MPay preserves exact batch details and sends it the Treasury for further reconciliation. Funds transfers to Treasury target a designated generic account and subsequently Treasury distributes the funds to designated Public Service Provider accounts. MPay on schedule determines status of newly settled batch transfers and submits the detailed list of batch record to Treasury. Treasury validates received details including correctly set accounts and confirms to MPay receipt of submitted details.
MPay Administrator reviews and adjusts previously rejected fund transfer batches. MPay Administrator adjusts batch by:

·
removing transactions from batch 

·
adjusting transaction attributes

MPay will use MConnect capabilities for communicating batch details to Treasury.
BR19: Prevent duplicate transaction
MPay identifies a duplicate transaction, determines if indeed the payment has been made in error and initiates a removal of one of the transactions. The records are NOT deleted and instead a reversing transaction is performed with funds being channeled towards the original source.

BR20: Reverse transactions
Transaction reversal covers the correction of initial transactions made in error. All actors can spot an error and attempt a recovery by means of reversing the original erroneous transaction. For example: 

·
Beneficiaries can spot that a wrong service has been ordered or that the service has been rendered unsatisfactorily and request a cancellation/refund

·
MPay Administrator with the knowledge of a duplicate transaction records can choose to delete the duplicate

·
Public Service Provider might spot that the ordered service is no longer being offered or that too large an amount has been paid for a service and request the beneficiary to be compensated

·
Payment Service Provider might notice that a payment has been placed fraudulently and request the service to not be rendered and funds returned. 

All reversals are governed by a transaction age after which transactions cannot be reversed any longer by means of MPay. Other dispute resolution means will be used to settle any other exceptional cases.

BR21: Cancel invoices and transactions
Public Service Provider can cancel its own invoice. Invoice for cancellation must not be paid. Cancellation of the invoice will be made by calling an API. Payment Service Provider or Payer can cancel a payment transaction.  Note that the user identified with an IDNP can cancel the order. If payment has been performed by somebody else - they are not able to request a transaction to be canceled.

Payment Provider returns payment amount to original Payer. Mostly the way funds change hands resides in Payment Provider's responsibility but in order to reverse a transaction first executed via MPay the Payment Service Provider verifies the reversal is accepted by the Public Service Provider.

BR22: Get refund  

Payer can request a refund for overpaid amount or for no or partially rendered service. Service Provider initiates a refund for a previous transaction. The amount of the refund can be equal or less than the original transaction amount.

BR23: Manage services

The Public Service Provider can manage its services (to be integrated with MPay API) in MPass. MPass services registration includes service name, service owner, digital certificates, other specific settings (e.g. bank accounts.).

BR24: Manage Public Service Providers 

MPay administrator/operator can manage public service providers in MPass including its services settings related to MPay. MPay will use MOperation capabilities for adding new services of Public Service Providers.
BR25: Manage Payment Service Providers 

MPay administrator/operator can manage payment service providers in MPass.

BR26: Analytics and reports

MPay administrator can view and download MPay statistics and billing reports, interactive data. 
Interactive data visualization includes reports, charts, and GIS maps that track statistics and reveal trends, incidents, and bottlenecks. 

MPay exports reports as HTML, PDF, EXCEL etc. Reports can be combined into dashboards to drill down into data for improved analysis and decision-making. Users can save reports for future access or share them with other users.

MPay will integrate with MOperation in order to publish statistics and billing reports.

BR27: Notifications

MPay will use MNotify capabilities to notify interested parties regarding important payment events.
BR28: User roles and rights

MPay UI users can have different roles according to their rights (e.g. Administrator, Support operator, Operations specialist).

BR29: User authentication

MPay users will be authenticated and authorized through MPass.

BR30: IS authentication

Service Provider IS will be managed in MPass and their profiles will be retrieved by MPay when needed. This includes IS endpoint, certificates.
BR31: Log business events

MPay shall log details about all important business events (e.g. successful payment, failed payments etc.) in a structured way. The Client will configure the logging infrastructure to selectively send some of the logged events to MLog.
BR32: Payment providers integration
The Consultant shall port the existing integrations with all Payment Service Providers.

BR33: Services integrations
The Consultant shall port the existing integrations with all services of Public Service Providers and Payment Distributors.
BR34: Treasury integration

The Consultant shall port the existing integrations with Treasury using MConnect capabilities.
BR35: Automated System of Interbank Payments integration

The Consultant shall port the existing integration with Automated System of Interbank Payments.

BR36: Migration of functionalities
The Consultant shall migrate the existing functionalities of MPay taking in consideration the underlined refactoring necessities and technology stack.
Annex 2. Technical requirements
1. Documentation requirements

	User Documentation
	The Consultant will prepare and deliver the following documentation for end-users:

· Interactive guidance included in user interface of MPay adjusted to user role (Payer, Payment Service Provider, Public Service Provider, Payment Distributor, MPay administrator etc.)

· Downloadable user manuals in PDF format for Payer, Payment Service Provider, Public Service Provider, Payment Distributor, MPay administrator etc.
All end-user documentation will be provided in Romanian.

	How-To video tutorials
	The Consultant will prepare How-To video tutorials for MPay main functions (e.g. get invoices, import invoices, perform payment, calculate commission fees, other functions etc.). The tutorials will be provided in Romanian.

	Technical documentation
	The Consultant will prepare and deliver the following technical documentation:

· System architecture documentation (including description of models in UML language, which will include a sufficient level of details of the system architecture)

· Test strategy

· Compilable and documented source code for applications, components and unit tests developed within the project
· System installation and configuration manual (including code compilation, container image build scripts, system installation, hardware and software requirements, platform description and configuration, backup and disaster recovery procedures)
All technical documentation will be provided in English.

	API documentation
	The Consultant will prepare and deliver:
· API integration guide
· Integration samples in .NET, Java, PHP, Python

· Human and machine-readable description in a standard description language (e.g. WSDL or Swagger).

All API documentation will be provided in English.


2. Training requirements
	Training sessions
	The Consultant will provide on-line training sessions using developed e-learning modules based on Moodle LMS for the following target groups:

· MPay Administrators from eGA and STISC.

· Payment Service Providers.
· Public Service Providers.

· Payment Distributors.

	Training materials
	Training documentation – curricula, training courses (manuals, video tutorials, quizzes, etc.) for administrators, Payment Service Providers, Public Service Providers, Payment Distributors, and end-users (individuals and businesses) developed in e-learning platform based on Moodle LMS.
All training content/materials will be provided in Romanian.


3. Rights requirements
	Perpetual software license
	The Consultant grants to the Client the rights to run and use entire solution with all included software components with no constraints on time, location and offered functionality. 

	Redistribution rights


	The Consultant shall grant to the Client the right to re-distribute the solution. 

While the Client does not intend to re-distribute at a massive scale it still envisions the need to transfer the software solution to another state agency due for example to potential reorganization. Also, the Client might get the opportunity to re-deploy the entire e-Government platform elsewhere.

	Full data rights
	The Client keeps full rights on data created by the means of this solution.

	Open data format
	The solution preserves the data in an open format or includes mechanisms to extract data from the system in an open format thus enabling the capability to transfer/migrate the data into another system.


4. Architecture requirements
	Open standards
	The solution architecture shall be based on relevant open standards. The solution architecture shall not use proprietary standards.

	Service Oriented Architecture
	The solution shall be based on a Service Oriented Architecture.

	Hosting environment
	The solution shall not include any hardware components and upon finalization will be deployed on governmental cloud environment (MCloud).

	Running environment
	System shall run on Docker container engine and shall not depend on specific host OS instance. Building container images shall be automated. (refer to the following link for details: https://docs.docker.com/develop)

Running in a container-based environment, the application must be elastic, including when adding/removing application container instances (above minimum required instances for HA), changing of configurations and system parameters has no impact on any work in progress, such as any active sessions, requests, etc.

	Multiple sites


	The solution architecture shall ensure high availability including during new versions deployment and the possibility to run simultaneously on multiple sites.

	Browser compatibility requirements
	The system shall be compatible with latest two major versions (to be considered at the time of system acceptance) of following web browsers: Chrome, Safari, FireFox and Edge.

	API for integration with governmental platform services and third-party systems
	MPay shall implement API to be consumed by governmental platform services (e.g. MCabinet, date.gov.md etc.) and by third party systems.
The full list of logically applicable APIs and their format will be detailed during sprint planning.


	Detailed data model
	System's detailed data model shall be described fully in a machine-readable data scheme for example using a DDL language for relational databases. 

The Consultant shall coordinate the detailed data model schema format with the Client in advance.


5. System Integration requirements
	Governmental platform services integration
	MPay will use MLog to journal business critical events. The events that are business critical will be defined at analysis and design stages and must be configurable.

MPay will use MPass to authenticate users.

MPay will use MNotify for notifying purposes.

MPay will use MOperation for operations purposes.
MPay shall provide data to MConnect for displaying necessary data to MCabinet and to Treasury,

	Open data integration


	MPay shall publish agreed sets of data in a machine-readable format to Open Data portal located at date.gov.md using its API.


6. System Performance requirements
	Asynchronous processing
	System shall use asynchronous processing whenever possible to perform any input-output. 

	Concurrent users


	The system standard load and performance shall be guaranteed for 1000 concurrent human users.

	Concurrent system requests


	The system shall be designed to respond (via API requests) to at least 5000 concurrent external system requests.

	Response time


	Response time for system functions shall be under 3 (three) second. The Consultant shall list the exceptions, if any, and discuss/agree them with the Client at analysis and design stages.

	Daily transactions 


	The system shall be designed to process at least 1000000 transactions per day.

	Key performance Indicators


	The system shall meter and expose its key performance indicators. The Consultant shall propose the list of indicators and discuss/agree them with the Client.


7. User Interface requirements
	Multilanguage User Interface


	The system shall support multilanguage user interface. This support includes data type specific formats (such as date, time, time spans, currencies, etc.). The system front-end interface will be delivered with at least Romanian, Russian and English interfaces. The system back-end shall be delivered at least in Romanian and English. The default language for User interface shall be the Romanian. 

	User Interface accessibility 


	User interface shall conform at least to Level A of Web Content Accessibility Guidelines 2.0. https://www.w3.org/TR/WCAG20/

	Responsive/Adaptive design


	The system user interface shall automatically adapt to various display resolutions. Minimal display width is 480px.

The system’s UI shall be implemented using progressive web application (PWA) technologies and shall be functional on mobile devices. 

	Contextual help


	User Interface elements shall include Tips and Hints for user interface elements. 

	Client support


	All pages shall include client support contacts.

	Bookmarks


	All major MPay pages shall be bookmarkable and the User shall be able to access bookmarked pages later.

The bookmarkable pages will be defined at analyzing stage.

	Friendly URLs


	MPay shall use friendly URLs for accessing its pages.


8. System maintenance requirements
	System logs


	The system shall log its various actions and events in a structured manner. Logging shall be configurable and based on extensible logging framework (such as log4net, nlog, etc.). Logging framework shall minimally support JSON format and the following targets: console, rolling files, UDP and HTTP POST.

	Log levels and event log records


	The system shall differentiate events and actions it logs into at least following levels: Critical, Error, Warning, Info, Debug

Critical and Error level events shall be logged only for non-recoverable error that require human intervention.

Event log records will include at least:

· the type of the event

· timestamp when the event took place

· event level

· system component that produced the event

· user/user agent, IP that triggered the event

· information object identifier affected

· textual details about the produced event

	Graceful shutdown


	The system shall implement graceful shutdown, i.e. shutting down an application container instance at any time shall not impact any work in progress, such as any active sessions, requests, event logs, etc. 

	Source code


	The Consultant shall supply all the source code for system components that are not available as COTS from third parties.

The source code shall use package managers for dependencies to 3rd party libraries. All prerequisite software must be part of container image definition and based on public container repository.

	System deployment


	The Consultant shall supply the deployment procedure and supporting tools for this. Deployment procedure shall cover all the prerequisites before proceeding to system installation. The deployment shall be automated and include database structure initialization and seeding.

	System upgrades


	System upgrades shall be automated, including database upgrade/downgrade scripts or code. To enable rolling upgrades in production environment, the recommended practice is to perform database breaking changes in incremental changes.


9. Security requirements
	Secure architecture


	The system shall be secure by design and comply with the relevant requirements specified in GD 201 from 28.03.2017 (http://lex.justice.md/md/369772/). 

The Consultant shall supply documentation describing this design and supporting evidences that such a design is secure. 

Note that the Consultant will coordinate with the Client the format of the documentation, supporting evidence and list of requirements to comply with.

	Least privilege principle enforcement


	The system's components shall rely on the least privilege principle and run under such a limited privilege account under the OS rights model.

The documentation shall highlight each of the system's components required privilege level and considerations that force use of that level or access.

	Secrets and addresses


	Secrets (passwords, private keys and certificates, connection strings) and addresses of external services shall be clearly delineated in configuration documentation and easily modifiable via automated scripts.

	Secure communication channels


	All system's communication with external systems or users takes place over encrypted communication channels. 

	No Username/Password authentication


	The system shall rely on authentication via MPass. Other forms of user authentication shall not be used. 

	Minimize personal information storage


	The system shall minimize the amount of personally identifiable information stored. For example, there is no need to store a user's First and Second names since this will be provided after authentication by MPass.

The system shall comply with the relevant requirements related to personal data processing.
Note that the Consultant shall coordinate with the Client the list of requirements to comply with.

	Secure against OWASP Top 10 vulnerabilities


	The system shall include security controls for all its components for at least OWASP Top 10 vulnerabilities. Refer https://www.owasp.org/index.php/Category:OWASP_Top_Ten_Project

	Health-check API 


	The system shall expose readiness and health-check API via a HTTP GET requests. The health-check shall check the health of as many system components as possible. In case of health check error, a human-readable error message shall be returned.

	Users’ roles management


	The users and their roles will be managed in MPass. The system shall retrieve the users’ roles from MPass. 

	Session expiration


	The system shall include a session expiration mechanism when after a specific period of inactivity, the user is required to authenticate again. The period of inactivity shall be configurable and by default it is 15 minutes.

	Authorized access to personal content


	Users are granted access to content designated as belonging to them. Content belongs to a user if it has been assigned/addressed to their personal IDNP.

	Input validation


	All input data shall be validated on client and server side. 

	User content


	User content can be captured in text format only. The system shall forbid entry of special characters used for formatting and markup of special Web content.

Otherwise all UNICODE characters shall be possible to enter/view by system's components.

	Unauthorized access attempts


	Unauthorized access attempts

When the system registers unauthorized access attempts it shall:

· log such attempts with at least ERROR level

· provide users with a warning message that access is not authorized and that abuse will be investigated

	Data integrity


	The Consultant will ensure data integrity by providing appropriate solution for prevention of unauthorized internal activities (for ex. deletion or alteration of notifications directly from database).


10. 
Support and Warranty requirements
	Support

	  During the warranty period the Consultant shall provide necessary technical assistance to the Client;

	Warranty


	During the warranty period the Consultant shall:

· fix all defects reported by the Client;
· solve all incidents reported by the Client according to the agreed SLAs;
Note: The response and resolution time shall not exceed 60 minutes for non-critical errors and 15 minutes in case of critical errors.

The incidents shall be solved within 2 working days for non-critical errors and within 4 working hours for critical errors starting from escalation time. Hourly progress report will be provided for critical errors.


Annex 3. Relevant legal acts and regulations

1. Law nr.91/2014 on electronic signature and electronic document - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=353612.
2. Law nr.71/2007 on registries - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=325732.
3. Law nr.1069/2000 on informatics - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=312902.
4. Law nr.467/2003 on informatics and state informational resources - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=313189.
5. Law nr.982/2000 on access to information - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=311759.

6. Law nr.133/2011 on personal data protection - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=340495.
7. Law nr.142/2018 on data exchange and interoperability - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=376762.
8. Government Decision nr.710/2011 on approving strategic Programme of technological modernization of government (e-Transformation) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=340301;
9. Government Decision nr.1140/2017 on approving the Regulation
of the activity of the certification service providers in the field
application of the electronic signature - http://lex.justice.md/md/373494/.
10. Government Decision nr.1141/2017 on approving the Regulation on modality of application of the electronic signature on electronic documents by functionaries of legal persons governed by public law in the electronic document circulation - http://lex.justice.md/md/373495/. 

11. Government Decision nr.128/2014 on Government single technological platform (MCloud) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=351760.
12. Government Decision nr.1090/2013 on the governmental electronic service of authentication and access control (MPass) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=351035.
13. Government Decision nr.405/2014 on the governmental electronic integrated service for digital signature (MSign) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=353239.
14. Government Decision nr.708/2014 on the governmental electronic journaling service (MLog) - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=354589.
15. Government Decision nr.916/2007 on the concept of a Government Portal - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=324962.
16. Government Decision nr.330/28.05.2012 on development and administration of a single Service providers portal - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=343406.
17. Government Decision nr.701/2014 approving the Methodology of government open data publication - http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=354534.
18. Government Decision nr.712/2021 on government electronic payment service (MPay) -https://www.legis.md/cautare/getResults?doc_id=123572&lang=ro
� � HYPERLINK "http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=366209" �http://lex.justice.md/index.php?action=view&view=doc&lang=1&id=366209�


� Governance e-Transformation (GeT) project, implemented by the Government of Moldova with financial support from the World Bank between 2010-2016, laying out the core e-government infrastructure components.






